Date: 6/5/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 5:45 PM

End time: 6:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - I worked on connected the database to the main app. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - I will support on th use of the database. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Continued populating the database with dummy data for testing. - Resolved minor issues related to data population. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Implement user preferences functionality, allowing users to customize their settings. - Integrate user preferences with the backend APIs. |
| What are the hurdles? | - Encountered difficulties in persisting user preference changes consistently. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Practiced more React - Created a rough draft of the event creation page |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on the event creation page - Keep working on other assigned stories |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Worked on user login and registration feature - Prepare for backlog grooming. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue working on user login and registration feature - Study material for feature |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Continued to study Node.js, MongoDB, and Express - Continued to plan out the password management functionality |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Learn about connecting the database to the backend - Test the backend functionality with Postman |
| What are the hurdles? | - None |