Date: 6/13/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - Worked on the designs. - Worked on the user creation feature. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on the code. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Initialized the project repository. - Set up the backend server using Express.js. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Implement the user registration API endpoint. |
| What are the hurdles? | - None |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Worked on my user stories - Worked on the event details |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on the event details page |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Worked on user story - Worked on design |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Played with the design ideas - Worked on user story |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Worked on backend for password reset functionality |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Finish backend for password reset functionality - Watch tutorials on React and frontend |
| What are the hurdles? | - None |