Sprint Planning Meeting Minutes:

Project: Free Food FIU

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:15 PM

End time: 4:45 PM

After discussion, the velocity of the team was estimated to be…

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| Stories | Description | Points |
| --- | --- | --- |
| User Story 18 | As a developer, I want to create the user registration functionality. | 3 |
| User Story 19 | As a developer, I want to design and create the user profile page. | 4 |
| User Story 20 | As a developer, I want to implement the dietary restrictions filtering feature for users. | 1 |
| User Story 21 | As a developer, I want to design and implement the password reset functionality. | 2 |
| User Story 22 | As a developer, I want to create the event creation page for event creators. | 3 |
| User Story 23 | As a developer, I want to implement the availability status feature for food items at events. | 1 |
| User Story 24 | As a developer, I want to implement event editing and cancellation functionality for event creators. | 1 |
| User Story 25 | As a developer, I want to create the event details page. | 2 |
| User Story 26 | As a developer, I want to implement the ability for users to add and update event information. | 2 |
| User Story 27 | As a developer, I want to implement the availability status feature for food items at events. | 1 |
| User Story 28 | As a developer, I want to create the expiration date and time functionality for events. | 1 |
| User Story 29 | As a developer, I want to create the rating and review system for events. | 2 |
| User Story 30 | As a developer, I want to display the average rating for each event. | 1 |
| User Story 31 | As a developer, I want to design and implement the popular events section on the platform. | 2 |
| User Story 32 | As a developer, I want to design and implement the picture upload functionality for events. | 3 |
| User Story 33 | As a developer, I want to implement the event listing page similar to a forum page. | 4 |
| User Story 34 | As a developer, I want to create the feature to display events that have just started. | 1 |
| User Story 35 | As a developer, I want to implement the feature to display events that are ending soon. | 1 |
| User Story 36 | As a developer, I want to create the event search functionality based on location. | 1 |
| User Story 37 | As a developer, I want to implement event search based on the type of food offered. | 1 |
| User Story 38 | As a developer, I want to set up the notification system for events. | 2 |

The team members indicated their willingness to work on the following user stories.

Carlos Manuel Moya Ramirez

| User Story 29 | As a developer, I want to create the rating and review system for events. | 2 |
| --- | --- | --- |
| User Story 30 | As a developer, I want to display the average rating for each event. | 1 |
| User Story 31 | As a developer, I want to design and implement the popular events section on the platform. | 2 |
| User Story 33 | As a developer, I want to implement the event listing page similar to a forum page. | 4 |
| User Story 34 | As a developer, I want to create the feature to display events that have just started. | 1 |
| User Story 35 | As a developer, I want to implement the feature to display events that are ending soon. | 1 |

Brian Sanchez

| Stories | Description | Points |
| --- | --- | --- |
| User Story 18 | As a developer, I want to create the user registration functionality. | 3 |
| User Story 19 | As a developer, I want to design and create the user profile page. | 4 |
| User Story 22 | As a developer, I want to create the event creation page for event creators. | 3 |
| User Story 25 | As a developer, I want to create the event details page. | 2 |

Jose Rodolfo Espinoza Garcia

| User Story 24 | As a developer, I want to implement event editing and cancellation functionality for event creators. | 1 |
| --- | --- | --- |
| User Story 25 | As a developer, I want to create the event details page. | 2 |
| User Story 26 | As a developer, I want to implement the ability for users to add and update event information. | 2 |

Annie Nguyen

| User Story 18 | As a developer, I want to create the user registration functionality. | 3 |
| --- | --- | --- |
| User Story 19 | As a developer, I want to design and create the user profile page. | 4 |

Sebas Peña

| User Story 23 | As a developer, I want to implement the availability status feature for food items at events. | 1 |
| --- | --- | --- |
| User Story 36 | As a developer, I want to create the event search functionality based on location. | 1 |
| User Story 37 | As a developer, I want to implement event search based on the type of food offered. | 1 |
| User Story 38 | As a developer, I want to set up the notification system for events. | 2 |