Sprint Retrospective Meeting Minutes

Project: Free Food FIU

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 3:45 PM

End time: 4:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We have not done a good job estimating the team's velocity. Being that this stack is new to each and every one of us, we have been working at a slower pace than expected.

- Did we do a good job estimating the points (time required) for each user story?

  - I believe we did alright estimating the story points, but we could improve. Some stories required much more time than expected.

- Did each team member work as scheduled?

  - Yes.

What went right?

- Our communicative efforts have been great.

- We provide support among each other.

How to address the issues in the next sprint?

- How to improve the process?

  - We could put more effort into estimating the story points in a better manner.

- How to improve the product?

  - Creating a homepage to display functionality.

  - Giving the pages already created functionality.