Date: 6/19/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - Worked on the feed page to show the events. - Added feature to display events that have just started. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on the code. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Started working on the event creation page for event creators. - Created the event schema in the database. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Implement the API endpoint for event creation. |
| What are the hurdles? | - Integration challenges with the front-end team's data formats. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Worked on the events details page |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - To keep working on the events details page |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Refined backlog - Brainstorm ideas and dimensions - Created pages on Figma |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue building pages on figma - Tweak pages - Continue working on user story |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Continue working on user stories - Continue revisiting tutorials |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continued working on user stories - Reviewed changed in Figma |
| What are the hurdles? | - None |