Date: 6/20/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - reviewed part of React syntax. - Worked on the feed page to show the events. - Added feature to display events that have already ended. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on the code. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Implemented the API endpoint for event creation. - Added validation for event creation inputs. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Begin designing the event details page. |
| What are the hurdles? | - Unclear requirements for event details page layout and components. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Kept working on the event details page |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on the event details page |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Continued building pages on figma - Tweaked pages - Continue working on user story |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Look over the designs - Continue working on user story |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Worked on the user story about searching for an event based on location - Revisited tutorials |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue working on user story - Work on the user story for searching for an event based on food available |
| What are the hurdles? | - None |