Date: 6/23/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - End of sprint meetings. - Worked on code |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Get ready for the next sprint. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Enhanced the event details page with additional functionality. - Integrated event attendance functionality. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Conduct thorough testing and debugging of the user registration, user profile, event creation, and event details functionality. |
| What are the hurdles? | - Inconsistent behavior across different web browsers. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Finished the saved events page |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Work on other assigned user stories |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Collaborated with Sebastian and figured out a solution to my backend connections. - Continued working on front end |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Prepare and push my code to github - Prepare for next sprint |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Met with Annie to discuss frontend and backend connections - Worked on Search by different fields |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Prepare for Sprint 4 - Continue working on the Search bar |
| What are the hurdles? | - None |