Date: 6/27/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - Worked on the home page. - Worked on the connection with the database. - Added elements to the design. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue working on the home page. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Set up the backend structure and database for the profile page. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Implement basic API endpoints for profile data retrieval and update. |
| What are the hurdles? | - None. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Worked on finding a fix for the edit feature on the saved events |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on fixing the editing feature |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Collaborated with Brian and Sebas and worked on a solution to connect codes seamlessly. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue with collaborations - Continue working on user story - Continue making adjustments to designs. |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Collaborated with Bryan on the search pages - Collaborated with Annie on the frontend for different pages (about us page, registration form page) |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue collaborations - Finish user registration page |
| What are the hurdles? | - None |