Date: 7/6/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - Worked on the end points of the api. - Worked on the models and routes. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue working on the backend. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Implemented API endpoints for navigation links and pages. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Integrate the navigation bar with the homepage frontend. |
| What are the hurdles? | - Encountered compatibility issues between the navigation bar component and the frontend framework, requiring modifications. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Kept working on a fix for the edit feature on saved events |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on user stories - Continue working on a fix for the edit feature on saved events |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Worked on format pages - Work on styling - Worked on use case diagrams |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue worked on format pages - Continue working on styling - Continue working on use case diagrams |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - worked on nav bar - revisited tutorials on React |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - collaborate with Annie on integrating nav bar - continue revisiting tutorials on React |
| What are the hurdles? | - None |