Date: 7/7/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - Completed the home page where events show up. - Added end points to the database. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Prepare for testing. - Prepare for the next sprint. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Integrated the navigation bar with the homepage frontend. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Perform thorough testing and bug fixing for the navigation functionality. |
| What are the hurdles? | - Identified inconsistencies in the navigation behavior across different devices and browsers, requiring cross-browser testing and adjustments. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Worked on user stories |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue working on user stories |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Worked on format pages - Work on styling - Worked on use case diagrams |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue working on styling - Continue working on use case diagrams - Collaborate with Sebastian and Brian |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Worked on the navigation bar - Collaborated with Annie and Brian on frontend |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Prepare for the next sprint |
| What are the hurdles? | - None |