Date: 7/10/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - Started new Sprint. - Worked on user stories. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Start testing the Project. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Set up the database schema for events and implemented API endpoints for event creation and retrieval. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Implement basic search functionality on the archive page to filter events by date range. |
| What are the hurdles? | - None. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Worked on user stories - Worked on the projects documentation |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on the documentation |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Worked on user stories - Prepare for next step discussions |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Work towards completing the base of the webpage. - Discuss next steps |
| What are the hurdles? | - Time constraints |

Sebas Peña

| What was done since the last scrum meeting? | - Continued working on nav bar functionalities - Collaborated on the next step for the nav bar. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue working on functionalities - Work on user stories |
| What are the hurdles? | - Time constraints |