Date: 7/11/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - Started testing. - Worked on user stories. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep testing. - Fix bugs. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Implemented search functionality for filtering events by date range. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Integrate location filtering into the search feature. |
| What are the hurdles? | - Encountered compatibility issues between the database schema and the location filtering implementation. Will require adjustments and testing. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Started the testing process |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on the testing process - Start conducting unit testing for each component |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Work towards completing the base of the webpage. - Discussed next steps |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Work on integrating the entire website. |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Collaborated with Annie and Brian on final deliverables |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue working on user stories - Work on Deployment Diagram |
| What are the hurdles? | - None |