Date: 7/12/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - Made some changes to the UI. - Fixed bug about connectivity with the events collection. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep testing. - Work on diagrams. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Made necessary adjustments to the location filtering implementation. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Implement food type filtering for the search feature. |
| What are the hurdles? | - Faced performance issues when filtering events based on food type. Need to optimize the database queries for better efficiency. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Worked on unit testing |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep testing each component |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Worked on user stories - Prepare for testing |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Begin testing and making adjustments |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Worked on user stories and made adjustments where necessary |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue working on user story - Look into testing |
| What are the hurdles? | - None |