Sprint Planning Meeting Minutes:

Project: Free Food FIU

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:15 PM

End time: 4:45 PM

After discussion, the velocity of the team was estimated to be…

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

| User Story 44 | As a developer, I want to clearly define the requirements for the profile page so that we know what to build as far as both the frontend and backend. | 2 |
| --- | --- | --- |
| User Story45 | As a developer, I want to set up the notification system for events. | 2 |
| User Story 46 | As a developer, I want to implement the sorting and filtering options for events. | 3 |
| User Story 47 | As a developer, I want to test the product. | 3 |
| User Story 85 | As a developer, I want to implement a search feature on the archive page that allows users to filter and find specific past events based on criteria such as date range, location, or food type. | 2 |
| User Story 82 | As a developer, I want to perform end-to-end testing to validate the overall functionality of the application. | 3 |
| User Story 86 | As a developer, I want to implement a navigation bar on the homepage that allows users to access other links and pages. | 4 |

The team members indicated their willingness to work on the following user stories.

Carlos Manuel Moya Ramirez

| User Story 44 | As a developer, I want to clearly define the requirements for the profile page so that we know what to build as far as both the frontend and backend. | 2 |
| --- | --- | --- |
| User Story45 | As a developer, I want to set up the notification system for events. | 2 |
| User Story 46 | As a developer, I want to implement the sorting and filtering options for events. | 3 |
| User Story 47 | As a developer, I want to test the product. | 3 |

Brian Sanchez

| User Story 85 | As a developer, I want to implement a search feature on the archive page that allows users to filter and find specific past events based on criteria such as date range, location, or food type. | 2 |
| --- | --- | --- |
| User Story 82 | As a developer, I want to perform end-to-end testing to validate the overall functionality of the application. | 3 |

Jose Rodolfo Espinoza Garcia

| User Story 47 | As a developer, I want to test the product. | 3 |
| --- | --- | --- |

| User Story 81 | As a developer, I want to conduct unit testing for each individual component of the application. | 3 |
| --- | --- | --- |

Annie Nguyen

| User Story 86 | As a developer, I want to implement a navigation bar on the homepage that allows users to access other links and pages. | 4 |
| --- | --- | --- |

| User Story 82 | As a developer, I want to perform end-to-end testing to validate the overall functionality of the application. | 3 |
| --- | --- | --- |

Sebas Peña

| User Story 86 | As a developer, I want to implement a navigation bar on the homepage that allows users to access other links and pages. | 4 |
| --- | --- | --- |

| User Story 85 | As a developer, I want to implement a search feature on the archive page that allows users to filter and find specific past events based on criteria such as date range, location, or food type. | 2 |
| --- | --- | --- |