Date: 7/17/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - I fixed a bug about uploading pictures for events. - Improved the design of the profile page. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep testing. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Fixed minor bugs and deployed the updated backend code. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Collaborate with the front-end team to ensure proper integration of the search feature. |
| What are the hurdles? | - Faced some integration issues with the front-end components, requiring coordination and troubleshooting with the front-end team. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Worked on the code integration - Kept testing every component |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep unit testing - Keep working on code integration |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Testing - Code integration |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue Testing - Usability testing - Code integration |
| What are the hurdles? | - None |

Sebas Peña

| What was done since the last scrum meeting? | - Tested the code - Code integration |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue testing the code - Continue code integration |
| What are the hurdles? | - None |