Date: 7/18/2023

Attendees: Carlos Manuel Moya Ramirez, Brian Sanchez, Jose Rodolfo Espinoza Garcia, Annie Nguyen, Sebas Peña

Start time: 4:45 PM

End time: 5:00 PM

Carlos Manuel Moya Ramirez

| What was done since the last scrum meeting? | - I fixed a bug about showing events on the profile page. - Improved the design of the profile page. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep testing. - Record demo. |
| What are the hurdles? | - None. |

Brian Sanchez

| What was done since the last scrum meeting? | - Collaborated with the front-end team to integrate the search feature. |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Conduct further testing on the overall functionality of the application. |
| What are the hurdles? | - Encountered a database performance issue when handling a large number of concurrent search requests. Performance optimization is needed. |

Jose Rodolfo Espinoza Garcia

| What was done since the last scrum meeting? | - Worked on integration - Worked on unit testing |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Keep working on integration and unit testing |
| What are the hurdles? | - None |

Annie Nguyen

| What was done since the last scrum meeting? | - Testing - Usability testing |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue Testing - Usability testing - Continue code integration |
| What are the hurdles? | - none |

Sebas Peña

| What was done since the last scrum meeting? | - Testing - Code integration |
| --- | --- |
| What is planned to be done until the next scrum meeting? | - Continue testing the code - Continue code integration |
| What are the hurdles? | - None |