Sprint Planning Meeting Minutes:

Attendees: Yanzhao Wu (Product Owner), Martin Macho (Main Lead), Jacob Roman, Abel Aguilera

Start time: 6:35 PM

End time: 6:55 PM

After discussion, the velocity of the team was estimated to be 20 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Background Study/Research (5 story points)

- User Story 2: Plan based on Background Study (2 story points)

- User Story 3: Study existing project (LRBench) (3 story points)

- User Story 4: Write project proposal (10 story points)

The team members indicated their willingness to work on the following user stories.

- Martin Macho

  - User Story 1: Background Study/Research

  - User Story 2: Plan based on Background Story

- Jacob Roman

  - User Story 3: Study existing project

  - User Story 1: Background Study/Research

- Abel Aguilera

  - User Story 4: Write project proposal