Sprint Retrospective Meeting Minutes

Attendees: Martin Luis Macho (main lead), Jacob Roman, Jose Lopez

Start time: 9:35 PM

End time: 9:50 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Mostly; some stories took slightly longer than anticipated due to other responsibilities of team members taking time away from work on the project. However, we still completed the tasks on time.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes. The points estimated were about equal to the time spent on each user story.

- Did each team member work as scheduled?

  - Yes, as much as was possible. Scheduling was difficult due to shifting team members and aforementioned external responsibilities, but all team members still were able to contribute to the project as scheduled.

What went right?

- Contact with the product owner was frequent and regular, ensuring clear understanding of the product owner’s goals and our contributions to the project.

- Contact between team members was regular and consistent.

How to address the issues in the next sprint?

- How to improve the process?

  - Plan more accordingly around team members’ differing and complex schedules to ensure more consistent and collaborative work on the project

- How to improve the product?

  - Maintain regular contact with the product owner to ensure understanding on both ends regarding team member capabilities and reaching the product owner’s goals