Sprint Backlog Grooming Meeting Minutes:

Attendees: Yanzhao Wu (product owner), Martin Luis Macho (main lead), Jacob Roman, Jose Lopez

Start time: 7:30 PM

End time: 8:00 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Build model to be tuned on hyperparameter chosen (5 points)

  - Put on backburner to prioritize product development

- User Story 2: Tune model based on hyperparameter chosen (10 points)

  - Put on backburner, cannot be accomplished without developing project

- User Story 3: Test and evaluate model before and after hyperparameter tuning (5 points)

  - Put on backburner, cannot be accomplished without developing project

- [NEW] User Story 4: Develop backend for product (10 points)

  - Created user story when it was made clear that backend should be prioritized

- [NEW] User Story 5: Study and experiment with LRBench project to guide backend development (10 points)

  - Created user story as tangent of User Story 4