Sprint Planning Meeting Minutes:

Attendees: Yanzhao Wu (product owner), Martin Luis Macho (main lead), Jacob Roman, Jose Lopez

Start time: 5:00 PM

End time: 5:30 PM

After discussion, the velocity of the team was estimated to be 20 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Build model to be tuned on hyperparameter chosen (5 points)

- User Story 2: Tune model based on hyperparameter chosen (10 points)

- User Story 3: Test and evaluate model before and after hyperparameter tuning (5 points)

The team members indicated their willingness to work on the following user stories.

- Martin Luis Macho

- User Story 2: Tune model based on hyperparameter chosen

- Jacob Roman

- User Story 1: Build model to be tuned on hyperparameter chosen

- Jose Lopez

- User Story 3: Test and evaluate model before and after hyperparameter tuning