Sprint Planning Meeting Minutes:

Attendees: Yanzhao Wu (product owner), Martin Luis Macho (main lead), Jacob Roman, Jose Lopez

Start time: 5:00 PM

End time: 5:30 PM

After discussion, the velocity of the team was estimated to be 20 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Develop and test rudimentary algorithm for batch size tuning (10 points)

- User Story 2: Convert algorithm to backend for product similar to LRBench (10 points)

The team members indicated their willingness to work on the following user stories.

- Martin Luis Macho

- User Story 1: Develop and test rudimentary algorithm for batch size tuning

- User Story 2: Convert algorithm to backend for product similar to LRBench

- Jacob Roman

- User Story 2: Convert algorithm to backend for product similar to LRBench

- Jose Lopez

- User Story 1: Develop and test rudimentary algorithm for batch size tuning