Daily Stand Up Meeting Minutes:

Attendees: Cynthia Pollo, Anthony Granada, Analia Camarda, Alima Zongo, Exequiel Vazquez

Date: 5/16/23

Start time:  8:30 PM

End time: 9:00 PM

Analia Camarda

- How many hours did I work since the last meeting?

  - We had meeting for two hours

- What was done since the last scrum meeting?

- Review existing guidelines and policies related to bias in language models.

- What is planned to be done until the next scrum meeting?

  - Plan to review the owner product

  - Meet with the owner this week by zoom

  - Still have question

- What are the hurdles?

  - Schedule

  - Still need to figure out about the product

Cynthia Pollo

- How many hours did I work since the last meeting?

  - We had meeting for one hour.

- What was done since the last scrum meeting?

  - Plan future meetings and review all requirements for the overall project.

- What is planned to be done until the next scrum meeting?

  - Plan future meetings and review all requirements for the overall project.

  - Brainstorm and propose guidelines or best practices specific to your language model's domain to promote fairness and reduce bias in its responses.

- What are the hurdles?

  - Coordinating with the team whilst following the courses requirements in terms of scheduling.

Exequiel Vazquez:

- How many hours did I work since the last meeting?

  - Worked around 2 hours.

- What was done since the last scrum meeting?

  - Reviewed the research paper that the product owner provided us.

- What is planned to be done until the next scrum meeting?

  - Will continue reviewing the research paper and begin working on the powerpoint for Thursday.

- What are the hurdles?

  - Understanding some of the terminology in the research paper.

Alima Zongo

- How many hours did I work since the last meeting?

  - Had two hours of meeting

- What was done since the last scrum meeting?

  - Reviewed the documents to learn more about the projects

- What is planned to be done until the next scrum meeting?

  - Explore fairness metrics and evaluation techniques to measure  and mitigate biases in language models

  - Engage in duscussion on social media platforms and online forums, sharing experienceds and learning from others.

- What are the hurdles?

  - Times constraint.

Anthony Granada:

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Collaborated with teammates and product owner about the project

- What is planned to be done until the next scrum meeting?

  - Conduct research on bias and fairness in large language models by reading academic papers and industry reports.

- What are the hurdles?

  - Aligning schedules with everyone