Daily Stand Up Meeting Minutes:

Attendees: Cynthia Pollo, Anthony Granada, Analia Camarda, Alima Zongo, Exequiel Vazquez

Date: 5/22/23

Start time: 7:30 PM

End time: 8:00 PM

Analia Camarda

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

- Read Robustness of ChatGPT

- Zoom meeting with team

- Research Robustness Chat

- What is planned to be done until the next scrum meeting?

  - Prepare the presentation

  - Research about the ChatGPT security atack and ODD

  - Research what program can ensure the protection for possible atack.

- What are the hurdles?

  - Schedule

Cynthia Pollo

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Researching literature related to large language model and their vulnerabilities.

  - Preparing ideas for our propsal.

  - Submitted our daily.

- What is planned to be done until the next scrum meeting?

  - Continued researching literature related to large language model and their vulnerabilities.

  - Continue preparing ideas for our propsal via a Zoom meeting today.

  - Submit our daily, backlog, and our team lead submits the health report today.

- What are the hurdles?

  - Coordinating with the team whilst following the courses requirements in terms of scheduling.

  - Determining a central topic for the project.

Exequiel Vazquez:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Research and reviewed different methods to evaluate the Robustness through Adversarial methods. Will continue looking into ART which is a security library for Machine Learning in GitHub.

- What is planned to be done until the next scrum meeting?

  - Will research further the ART toolbox and try to run it on an environment.

- What are the hurdles?

  - Understanding how to apply the ART toolbox as well as how to run it in an environment.

Alima Zongo

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Work on finding out how to improve the robustness and adversarial attacks to ensure model’s reliability.

  - Start working on the power point

- What is planned to be done until the next scrum meeting?

  - Work on the Ethical implications of language models such us discriminatory or harmful content.

  - Find a way to implement and establish a guidelines and mechanime to prevent the misuse of these models and ensure reponsible AI use

- What are the hurdles?

  - Times constraint.

  - Project focus point.

Anthony Granada:

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Read background information on ChatGPT. Begin working on project proposal

- What is planned to be done until the next scrum meeting?

  - Continue working on project proposal

- What are the hurdles?

  - Aligning schedules with everyone