Daily Stand Up Meeting Minutes:

Attendees: Cynthia Pollo, Anthony Granada, Analia Camarda, Alima Zongo, Exequiel Vazquez

Date: 5/24/23

Start time: 8:00 PM

End time: 8:30 PM

Analia Camarda

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

- Zoom meeting with team

- Research Adversarial Robustness and OOD Robustness

- What is planned to be done until the next scrum meeting?

  - Read the document

  - Interpret the fundation models

  - Need to explore more about ASR and OOD

- What are the hurdles?

  - Schedule

Cynthia Pollo

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Researching literature related to large language model and their vulnerabilities.

  - Preparing ideas for our propsal.

  - Submited our daily.

- What is planned to be done until the next scrum meeting?

  - Continue researching literature related to large language model and their vulnerabilities.

  - Continue preparing ideas for our propsal.

  - Submit our daily.

- What are the hurdles?

  - Coordinating with the team whilst following the courses requirements in terms of scheduling.

  - Determining a central topic for the project.

Exequiel Vazquez:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Continued researching Adversarial attacks on LLMs.

  - Watched video conferences on how Adversarial attacks work more in depth.

- What is planned to be done until the next scrum meeting?

  - Will continue working on creating an environment to run the ART on an LLM.

- What are the hurdles?

  - Stll understanding the application of ART toolbox on an LLM.

Alima Zongo

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Looking of a ways to find vulnerabilty from an LLM by similating an attack

  - Met with the team to decide on the project topic

- What is planned to be done until the next scrum meeting?

  - Work on the Ethical implications of language models such us discriminatory or harmful content.

  - Find a way to implement and establish a guidelines and mechanime to prevent the misuse of these models and ensure reponsible AI use

- What are the hurdles?

  - Times constraint.

  - Project focus point.

Anthony Granada:

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Conducted research on topic

- What is planned to be done until the next scrum meeting?

  - Continue working on project proposal

  - Read articles on adversarial attacks

- What are the hurdles?

  - Aligning schedules with everyone