Daily Stand Up Meeting Minutes:

Attendees: Cynthia Pollo, Anthony Granada, Analia Camarda, Alima Zongo, Exequiel Vazquez

Date: 6/1/23

Start time: 8:20 PM

End time: 8:50 PM

Analia Camarda

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

- Make documentation with the research

- Talk with team about open source code

- Read emails and talk with team

- Read many journal and get the answers.

- Watch yourtube videos

- Find Github resources

- What is planned to be done until the next scrum meeting?

  - Research possible attack journal

  - Build an attack counterfit target using Python code.

- What are the hurdles?

  - Schedule

  - Try to jailbreak the GPT codes to see malicious discriminatory response.

  - Need more direction

  - Understanding and brainstorm

Cynthia Pollo

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Continued researching literature related to large language model and their vulnerabilities.

  - Tested ChatGPT using different adversarial techniques to analyze outputs.

  - Submited our daily.

- What is planned to be done until the next scrum meeting?

  - Continue researching literature related to large language model and their vulnerabilities.

  - Test out the environment with the RobustLearn code in an attempt to use it on LLM/Datasets.

  - Submit our daily.

- What are the hurdles?

  - Coordinating with the team whilst following the courses requirements in terms of scheduling.

  - Determining a central topic for the project.

Exequiel Vazquez:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Received Dr. Wu’s response on how to resolve some of the possible fixes for the tool.

  - Reviewed different papers on inconsistent resposnes from ChatGPT and similar LLMs.

- What is planned to be done until the next scrum meeting?

  - Will continue troubleshooting the tool with a different LLM to see if it can successfully work.

  - Will research different tools to test adversarial.

- What are the hurdles?

  - It is still the techincal issues from the RobustLearn tool.

Alima Zongo

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Researched source code for testing on our LLM’s

  - Reviewed on the robustness of ChatGPT on Github and check the vulnerability

- What is planned to be done until the next scrum meeting?

  - Work on the Ethical implications of language models such us discriminatory or harmful content.

  - Find a way to implement and establish a guidelines and mechanime to prevent the misuse of these models and ensure reponsible AI use

- What are the hurdles?

  - Times constraint.

  - Find the appropriate tools for testing

Anthony Granada:

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Continued researching on GitHub potential source code we can use for testing

  - Continued testing different adversarial techniques on chatGPT

- What is planned to be done until the next scrum meeting?

  - Prepare for meeting with Product Owner

  - Review Project Proposal to help present it

- What are the hurdles?

  - Aligning schedules with everyone

  - Locating source code to test with