Daily Stand Up Meeting Minutes:

Attendees: Cynthia Pollo, Anthony Granada, Analia Camarda, Alima Zongo, Exequiel Vazquez

Date: 6/6/23

Start time: 8:30 PM

End time: 9:00 PM

Analia Camarda

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

- Zoom meeting with Dr. Wu and find guidance

- Read emails and talk with team

- Do daily and backlog

- Watch yourtube videos

- Find Github resources

- What is planned to be done until the next scrum meeting?

  - Research possible attack journal

  - Build an attack counterfit target using Python code.

- What are the hurdles?

  - Schedule

  - Confused with the LLM source code

Cynthia Pollo

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Began working on my task discussed in the Backlog.

  - Researched the adversarial attacks further.

  - Submited our daily.

- What is planned to be done until the next scrum meeting?

  - Create a list of scripts to use against an LLM for the adversarial attack method.

  - Studying evasion attacks and poisoning attacks.

  - Submit our daily.

- What are the hurdles?

  - Coordinating with the team whilst following the courses requirements in terms of scheduling.

  - Determining a central topic for the project.

Exequiel Vazquez:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Wrote down some notable LLMs to use for testing.

  - Continued troubleshooting RobutLearn.

  - Read through the emails pertaining to the Virtual Machine we can use from FIU.

- What is planned to be done until the next scrum meeting?

  - Will look into using the Virtual Machine that Dr. Wu and Eric were able to provide us.

  - Research further into newer/simpler LLMs to setup.

- What are the hurdles?

  - Still getting RobustLearn to work and looking into using the FIU VM.

Alima Zongo

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Researched source code for testing on our LLM’s

  - Meet with doctor Wu about the proposal and how we should procede with testing the LLM’s

  - Trying to have to FIU GPU server

- What is planned to be done until the next scrum meeting?

  - Continued on researching on how to find vulnerabilty

  - Access github sources for more insight

  - Collaborate with teammates on how to successfully get the project done.

- What are the hurdles?

  - Times constraint.

  - Find the appropriate tools for testing

Anthony Granada:

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Attempted to access the Onyx server but link provided by FIU personnel led to a page that doesn’t load

  - Submitted Daily

- What is planned to be done until the next scrum meeting?

  - Reach out to the product owner about the Onyx link not working

  - As team leader, track everyone’s progress on the project

- What are the hurdles?

  - Aligning schedules with everyone

  - Being able to successfully exploit strong LLMs such as chatGPT