Daily Stand Up Meeting Minutes:

Attendees: Cynthia Pollo, Anthony Granada, Analia Camarda, Alima Zongo, Exequiel Vazquez

Date: 7/06/23

Start time: 8:50 PM

End time: 9:20 PM

Analia Camarda

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

- Do daily and Backlog

- Check the script prompt

- Clarificaion with the Jailbreak prompt

- What is planned to be done until the next scrum meeting?

  - Meeting with team to make the final project in advance.

  - Make PDF

  - Keep watching GPT tips and video

  - Thinking to buy Chat GPT 4.0 to verify the prompts

- What are the hurdles?

  - Waiting for clarification about poster announcement

Cynthia Pollo

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Continued testing the jailbreaking method and conclude if there is another succesful attack method.

  - Continued testing the jailbreaking method now on the second LLM, BingAI & Bard.

  - Submitted our daily and backlog.

- What is planned to be done until the next scrum meeting?

  - Add result information from jailbreaking attacks onto table.

  - Continue testing the jailbreaking method now on the second LLM, BingAI & Bard.

  - Start working on presentation.

  - Submit our daily.

- What are the hurdles?

  - Coordinating with the team whilst following the courses requirements in terms of scheduling.

  - Collaborating with the team and product owner.

Exequiel Vazquez:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Organized documentation of methods to go through testing LLM with another LLM

  - Research other LLMs that we can test if needed.

  - Began working on a simple template for risk assessment/risk matrix.

- What is planned to be done until the next scrum meeting?

  - Will finalize research on defensive methods.

  - Will continue researching new methods from research papers for more examples of risk assessments.

  - Will continue testing and attacking if needed for more data.

- What are the hurdles?

  - Setting up a template for risk assessment/matrix.

Alima Zongo

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Submitted daily

  - Continued on working as a team and testing more LLM

  - Try more jailbreak scenario on chatGPT and BingAI

  - Plan for the final document

- What is planned to be done until the next scrum meeting?

  - Continued on testing different jailbreaking method and document the sucessful one and the fail one

  - Collaborate with teammates on how to successfully get the project done.

  - Try a new concept LLM versus LLM to see how they will reply

  - Learn more about the defense processus such us token limite and ChatGPT memory

- What are the hurdles?

  - Times constraint.

  - Find the appropriate tools for testing

Anthony Granada:

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Submitted Daily

  - Reviewed final deliverable documents needed

- What is planned to be done until the next scrum meeting?

  - As team leader, track everyone's progress

  - Prepare for meeting with Dr. Wu

- What are the hurdles?

  - Aligning schedules with everyone