Daily Stand Up Meeting Minutes:

Attendees: Cynthia Pollo, Anthony Granada, Analia Camarda, Alima Zongo, Exequiel Vazquez

Date: 07/10/23

Start time: 8:50 PM

End time: 9:20 PM

Analia Camarda

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

- Do daily and Backlog

- Make new prompt ideas

- What is planned to be done until the next scrum meeting?

  - Meeting with Dr. Wu

  - Make PDF

  - Keep watching GPT tips and video

  - Planning to meet with Team for final project

- What are the hurdles?

  - Waiting for clarification about Poster announcement

Cynthia Pollo

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Continued testing the jailbreaking method and conclude if there is another successful attack method.

  - Finished the jailbreaking method now on the second LLM, BingAI & Bard.

  - Submitted our daily, sprint retrospective and sprint review.

- What is planned to be done until the next scrum meeting?

  - Add result information from jailbreaking attacks onto table.

  - Start working on the presentation.

  - Submit our daily and sprint planning.

- What are the hurdles?

  - Coordinating with the team whilst following the courses requirements in terms of scheduling.

  - Collaborating with the team and product owner.

Exequiel Vazquez:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Met with Dr. Wu to discuss the remaining items for the project.

  - Researched defensive methods and LLM testing for the final parts of the project.

  - Continued working on a simple template for risk assessment/risk matrix.

- What is planned to be done until the next scrum meeting?

  - Will work on finalizing research on defensive methods.

  - Will look into possibly finding a python filtering text system.

  - Will continue testing and attacking if needed for more data.

- What are the hurdles?

  - Setting up a template for risk assessment/matrix.

Alima Zongo

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Submitted daily

  - Met with Dr Wu and start working on the final step which are the poster

  - Continued on working as a team and testing more LLM

  - Try more jailbreak scenario on chatGPT and BingAI

  - Plan for the final document

- What is planned to be done until the next scrum meeting?

  - Continued on testing different jailbreaking method and document the sucessful one and the fail one

  - Collaborate with teammates on how to successfully get the project done.

  - Try a new concept LLM versus LLM to see how they will reply

  - Learn more about the defense processus such us token limite and ChatGPT memory

- What are the hurdles?

  - Times constraint.

  - Find the appropriate tools for testing

Anthony Granada:

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Submitted Daily

  - Read over final deliverable requirements

- What is planned to be done until the next scrum meeting?

  - As team leader, track everyone's progress

  - Organize meeting with teammates for Wednesday

- What are the hurdles?

  - Aligning schedules with everyone