Daily Stand Up Meeting Minutes:

Attendees: Cynthia Pollo, Anthony Granada, Analia Camarda, Alima Zongo, Exequiel Vazquez

Date: 07/18/23

Start time: 9:10 PM

End time: 9:40 PM

Analia Camarda

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

- Do daily

- Read about Risk assesment paper

- What is planned to be done until the next scrum meeting?

  - Find the resources for defense attack filter

  - Make an statement about Risk assesment

  - Make Architecture diagram with hypothetical question.

  - Collaborate and work together towards delivering the final product.

- What are the hurdles?

  - Resolve the miscommunication

Cynthia Pollo

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Continued working on the defense/solutions for our project.

  - Continued working on the presentation, poster and ppt.

  - Submitted our daily.

- What is planned to be done until the next scrum meeting?

  - Continue working on the defense/solutions for our project.

  - Continue working on the presentation, poster and ppt.

  - Submit our daily and backlog.

- What are the hurdles?

  - Coordinating with the team whilst following the courses requirements in terms of scheduling.

  - Collaborating with the team and product owner.

Exequiel Vazquez:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Continued editting the Software Solution code to make it include more restrictions

  - Shared the updated code with the group and added their suggested words for better filtering.

  - Added more information to the final deliverable document.

- What is planned to be done until the next scrum meeting?

  - Will continue adding more restricted words as we come up with them.

  - Will finalize the user stories in the final deliverable.

  - Will continue testing and attacking if needed for more data.

- What are the hurdles?

  - Enhancing and automating the LLM jailbreak filter.

Alima Zongo

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Submitted daily

  - Plan for the final document

  - Continue on working on the final document and presentation

- What is planned to be done until the next scrum meeting?

  - Continued working on the final document and poster

  - Continue on working on the defense

- What are the hurdles?

  - Times constraint.

  - Find the appropriate tools for testing

Anthony Granada:

- How many hours did I work since the last meeting?

  - Two hours

- What was done since the last scrum meeting?

  - Submitted Daily

  - Worked on multiple sections of the Final Documentation paper

- What is planned to be done until the next scrum meeting?

  - As team leader, track everyone's progress

  - Continue working on Final Documentation paper

- What are the hurdles?

  - Aligning schedules with everyone