Biological Networks Project Team

Daily Scrums - Sprint 2

Date:   2/10/2022

Start Time: 9:00 PM

End Time: 9:30 PM

Attendees:  Slav Lazurenko, Osmany Pujol, Sage A Pages, Kyle Gareth Brindle, Anthony Abello

|  | Slav Lazurenko |
| --- | --- |
| What was done yesterday? | - Started setting up tests for certain graph examples |
| What is planned to be done until the next meeting? | - Finish setting up tests |
| Hurdles? | N/A |

|  | Osmany Pujol |
| --- | --- |
| What was done yesterday? | - Talk to the team about the next steps with the project |
| What is planned to be done until the next meeting? | - Finish the discussion of the next steps - Distribute the work. |
| Hurdles? | N/A |

|  | Sage A Pages |
| --- | --- |
| What was done yesterday? | - meet with the team to finalize tests and strategy. |
| What is planned to be done until the next meeting? | - continue with meetings and planning. |
| Hurdles? | N/A |

|  | Kyle Gareth Brindle |
| --- | --- |
| What was done yesterday? | - Set up test cases for infomap algorithm in code. |
| What is planned to be done until the next meeting? | - Compare results from the infomap algorithm in code to results from the website. |
| Hurdles? | N/A |

|  | Anthony Abello |
| --- | --- |
| What was done yesterday? | - Start setting up tests |
| What is planned to be done until the next meeting? | - Distribute tasks |
| Hurdles? | N/A |