Biological Networks Project Team

Daily Scrums - Sprint 4

Date:   3/10/2022

Start Time: 9:00 PM

End Time: 9:30 PM

Attendees:  Slav Lazurenko, Osmany Pujol, Sage A Pages, Kyle Gareth Brindle, Anthony Abello

|  | Slav Lazurenko |
| --- | --- |
| What was done yesterday? | - Start testing Infomap algorithm implementation |
| What is planned to be done until the next meeting? | - Continue testing Infomap algorithm implementation |
| Hurdles? | N/A |

|  | Osmany Pujol |
| --- | --- |
| What was done yesterday? | - Continue working on the undirected infomap algorithm |
| What is planned to be done until the next meeting? | - Finish implementing and testing the info map algorithm |
| Hurdles? | N/A |

|  | Sage A Pages |
| --- | --- |
| What was done yesterday? | - Finish implementing info map community detection. |
| What is planned to be done until the next meeting? | - Continue working on the undirected info map algorithm |
| Hurdles? | N/A |

|  | Kyle Gareth Brindle |
| --- | --- |
| What was done yesterday? | - Continue working on Infomap algorithm implementation |
| What is planned to be done until the next meeting? | - Test Infomap algorithm |
| Hurdles? | N/A |

|  | Anthony Abello |
| --- | --- |
| What was done yesterday? | - Test infomap algorithm |
| What is planned to be done until the next meeting? | - Work on understanding directed infomap |
| Hurdles? | N/A |