Sprint 3 Backlog Grooming Meeting Minutes:

Project: App Development for Analyzing Biological Networks

Attendees: Slav Lazurenko, Osmany Pujol, Sage A Pages, Kyle Gareth Brindle, Anthony Abello

Start time: 8:30PM

End time: 9:00PM

After discussion, the velocity of the team for the following sprint was estimated to be 70 points. 30 points from additional use cases.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- IMAP 3: Implement map equation average bit length calculation using power iteration method (4 points)

- IMAP 4: Test implementation of power iteration method (2 points)

The team members indicated their willingness to work on the following user stories.

- Every Team Member

- IMAP 3

- IMAP 4