Sprint 4 Backlog Grooming Meeting Minutes:

Project: App Development for Analyzing Biological Networks

Attendees: Slav Lazurenko, Osmany Pujol, Sage A Pages, Kayle Gareth Brindle, Anthony Abello

Start time: 8:30PM

End time: 9:00PM

After discussion, the velocity of the team for the following sprint was estimated to be 45 points. An additional 20 points will be added to this sprint. Totaling 65 points for this sprint.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- IMAP 7: Implement Infomap algorithm: multi-level version (5 points)

The team members indicated their willingness to work on the following user stories.

- Every team member:

  - IMAP 7