Sprint 5 Backlog Grooming Meeting Minutes:

Project: App Development for Analyzing Biological Networks

Attendees: Slav Lazurenko, Osmany Pujol, Sage A Pages, Kayle Gareth Brindle, Anthony Abello

Start time: 8:30PM

End time: 9:00PM

After discussion, the velocity of the team for the following sprint was estimated to be 35 points. An additional 40 points will be added to this sprint. Totaling 75 points for this sprint.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- IMAP 8: Document history of performance improvements (2 points)

- IMAP 9: Connect current Infomap implementation to Cytoscape (6 points)

The team members indicated their willingness to work on the following user stories.

- Every team member:

  - IMAP 8

  - IMAP 9