Sprint Planning Meeting Minutes:

Project: App Development for Analyzing Biological Networks

Attendees: Slav Lazurenko, Osmany Pujol, Sage A Pages, Kayle Gareth Brindle, Anthony Abello

Start time: 9:30PM

End time: 9:45PM

After discussion, the velocity of the team was estimated to be 40 points (8 per team member).

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- FIX 1: Fix the info map implementation from the previous semester (3 points)

- TEST 1: Test the new implementation against the online map equation info map (3 points)

- DOC 1: Write documentation for the implementation of the info map algorithm (2 points)

The team members indicated their willingness to work on the following user stories.

- Every team member will:

- FIX 1

- TEST 1

- DOC 1