Sprint Planning Meeting Minutes:

Project: App Development for Analyzing Biological Networks

Attendees: Slav Lazurenko, Osmany Pujol, Sage A Pages, Kayle Gareth Brindle, Anthony Abello

Start time: 9:30PM

End time: 9:45PM

After discussion, the velocity of the team was estimated to be 45 points (9 per team member).

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- IMAP 4: Test implementation of power iteration method for undirected networks (2 points)

- IMAP 5: Implement community formation part of Infomap algorithm (3 points)

- IMAP 6: Integrate IMAP 3 into Infomap algorithm as a modularity gain function (4 points)

The team members indicated their willingness to work on the following user stories.

- Every team member will:

- IMAP 4

- IMAP 5

- IMAP 6