Sprint 2 Retrospective Meeting Minutes

Project: App Development for Analyzing Biological Networks

Attendees: Slav Lazurenko, Osmany Pujol, Sage A Pages, Kyle Gareth Brindle, Anthony Abello

Start time: 8:00PM

End time: 8:30PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, some additional obstacles were identified as we progressed through the sprint that will delay completion of current use cases.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we estimated the points correctly. The problem was to identify proper use cases.

- Did each team member work as scheduled?

  - Yes, no one fell behind.

What went right?

- Test driven approach to identify problems with current implementation of InfoMap and Huffman code.

- No ignoring suspicious results of current InfoMap implementation.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue test driven approach.

  - More effectively split the work so team members can work independently.

- How to improve the product?

  - Fix identified bugs and refactor codebase to make it more readable.