Sprint 5 Retrospective Meeting Minutes

Project: App Development for Analyzing Biological Networks

Attendees: Slav Lazurenko, Osmany Pujol, Sage A Pages, Kyle Gareth Brindle, Anthony Abello

Start time: 8:00PM

End time: 8:30PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The velocity expectations for this sprint was slightly inflated, so not all use cases were completed.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, points were accurately estimated.

- Did each team member work as scheduled?

  - Yes, no one fell behind.

What went right?

- Communicating about new findings of the current state of the program with the product owner to identify crucial goals moving forward.

- Scheduling a working session with the team to work together at the same time. Improves velocity and communication quality.

- Studying and understanding Infomap research paper algorithms and concepts.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue test driven approach.

  - Unitilize work sessions to develop crucial parts of the project.

- How to improve the product?

  - Start connecting logic to the CyFinder plugin.