Review Meeting Minutes

Project: App Development for Analyzing Biological Networks

Attendees: Slav Lazurenko, Osmany Pujol, Sage A Pages, Kyle Gareth Brindle, Anthony Abello

Start time: 7:30PM

End time: 8:00PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- Learn basics of Cytoscape software program

- Go over documentation and source code from the previous team

- Read other resources provided by the owner

- PREP 1: Read CyFinder tutorial and run examples

- PREP 2: Go over partial Info Map implementation

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- N/A