Sprint 2 Review Meeting Minutes

Project: App Development for Analyzing Biological Networks

Attendees: Slav Lazurenko, Osmany Pujol, Sage A Pages, Kyle Gareth Brindle, Anthony Abello

Start time: 8:30PM

End time: 9:00PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- PREP 3: Deepen understanding of Info Map algorithm (3 points)

- PREP 4: Understand current state of Info Map implementation (3 points)

- PLAN 1: Create the roadmap for finishing Info Map implementation (2 points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- IMAP 1: Implement the InfoMap logic (Reason: Rewriting the infomap algorithm to include huffman encoding for module entrance and exits, hoping to make the average bit length accurate to the algorithm from the infomap website)

- IMAP 2: Test InfoMap against online InfoMap implementation