Project Title:

Auditory Training App for Hearing Loss

Team Members:

Capstone 2: Alex Rodriguez, Casey Sit, Maney Wu, Barbarella Castillo, Joseph Tran

Product Owner(s): Alliete Alfano

Mentor(s): Masoud Sadjadi

# Abstract

The project documentation will introduce users to all features, architecture, system, development, and future plans pertaining to Mission: Audition! otherwise known as Auditory Training App. Mission: Audition is a social media backed web application that hosts a variety of exercises for cochlear implant patients. Hearing loss patients who undergo cochlear implant surgery must spend months rehabilitating their lingual comprehension in order to adapt to the new sound signals. The purpose of Mission: Audition is to provide a platform for users to connect with others sharing a similar experience, creating a support network and a sense of community while also providing a variety of activities for cochlear implant users to train their hearing.

# Table of Contents

Abstract	2

Table of Contents	3

Introduction	4

Purpose of System	5

User Stories	6

Implemented User Stories	6

Pending user stories	7

Project Plan	8

Project Goals	8

Project Personnel Organization	8

Hardware and Software Resources	9

Sprint Plan	10

Sprint 1	10

Sprint 2	10

Sprint 3	10

Sprint 4	11

Sprint 5	12

Sprint 6	12

System Design	13

Architectural Patterns	13

UML Diagram - Class Diagram	14

Validation	15

Persistent Data Management	15

Appendix	16

Appendix A – UML Diagrams	16

Appendix B – User Interface	17

Appendix C – Sprint Retrospective Reports	19

Sprint 1	19

Sprint 2	20

Sprint 3	20

Sprint 4	21

Sprint 5	21

Sprint 6	22

Appendix D – User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist	22

User Manual	22

README	23

Installation Guide	28

Shortcomings / Wishlist	29

# Introduction

The auditory training app, or “Mission: Audition!”, is an in-development web application designed to provide a centralized support and linguistic practice hub for patients who have undergone cochlear implant surgery to treat hearing loss. While hearing aids work by amplifying sound, cochlear implants convert sounds to electronic signals, which cannot be immediately processed by patients. To be effectively used, patients need to train their brains to adapt to the new auditory implants, which bypass damaged parts of the ear to send signals to the brain. Currently, there are multiple listening games and exercises designed to meet this need, however, they all fail to effectively train patients from start to finish. This can be caused by lack of engaging gameplay, or lack of meaningful progression and difficulty. Mission Audition seeks to create an engaging and effective application to train cochlear implant patients through fun games and an integrated social network. Spearheaded by Dr. Alliete Alfano, Mission Audition is currently in its third semester of development.

Mission Audition!, also known as Auditory Training App, features a variety of currently built-out and in-development features to provide an engaging system for practicing linguistic skills. This includes games designed for each linguistic category (comprehension, detection, identification, and discrimination), a public and modifiable user profile screen, forum pages for each accompanying linguistic category, a settings page to modify account settings, and a reports page to view user activity.

# Purpose of System

The goal behind Mission: Audition is to provide a nexus for patients that have undergone cochlear implant surgery to train their brain to receive and understand the electrical signals outputted by the cochlear implant through various activities and help develop a support network with a platform of communication. Games are planned to have multiple forms to engage with users in different ways with different difficulties to encourage progression while avoiding stagnation or endless repetition. The social aspect is most evident in the forums, where users can chat with one another to share their experiences, tips they’ve discovered, and simply engage with one another through an inclusive platform.

# User Stories

## Implemented User Stories

| Sprint | User Story |
| --- | --- |
| 2 | Debug Completion modal to display upon completion |
| 2 | Rework database to have more consistent referencing |
| 3 | Drafted Reports Page mockup for presentation prior to development |
| 3 | Added comments to code and created documentation for future semesters |
| 3 | Change dashboard display to show all cards in a single screen, minor UI changes |
| 3 | Add previous history to modal |
| 3 | Created Reports Page, begin attempting to successfully fetch all user data |
| 4 | Expanded completion popup to include recent history; add user score to database |
| 5 | Debug table implementation to correctly display retrieved data |
| 6 | Added night mode theme |
| 6 | Add responsive UI to scale depending on screen size |

## Pending user stories

| Sprint | User Story |
| --- | --- |
| 5 | Added association to user and date posted to forums page |
| 5 | Added password functionality |
| 6 | Apply night mode to the rest of the application |
| 6 | Add pagination to the reports page table |
| 6 | Add share/export functionality to the Reports Page |
| 6 | Added replying functionality to forums |

# Project Plan

## Project Goals

This semester, our goals were threefold. We wanted to work on expanding existing features, such as the developed forums page. While functional, it was still rudimentary, so we wanted to add features such as association and replying. Another goal is debugging features implemented previously. Due to the nature of development focusing on a skeleton to expand from, there were some major bugs and errors that required fixing to be fully functional as intended. Finally, the last goal was streamlining development for future semesters. We want to ensure the project continues to have a seamless transition between teams throughout semesters, thereby leaving cohesive documentation and instructions to set up and continue developing the application, above what was previously obtained.

## Project Personnel Organization

Each Capstone 2 team member was assigned a specific feature to work on this semester. Due to the nature of this application, most team members became a full stack developer, with the exception of one who worked completely on the front end. Team members were encouraged to work alongside and support each other, even if their features shared little overlap due to unfamiliarity with the tech stack.

| Capstone 2 Member | Assigned Feature | Main Items in Feature |
| --- | --- | --- |
| Alex Rodriguez | Setting | Password Reset Night Mode |
| Casey Sit | Game Activities Reports Page | Debug completion modal Develop Reports Page |
| Maney Wu | Reports Page | Create and develop Reports Page |
| Barbarella Castillo | Reports Page UI Upgrades | Develop Reports Page Create responsive UI |
| Joseph Tran | Forums | Add forum post association Add reply functionality |

## Hardware and Software Resources

To develop this application, this project requires computers which run non-mobile versions of web browsers as there is no mobile application in development at this point. Programs used in development include an IDE of choice (typically Visual Studio Code), Git and Github, JavaScript using the React framework, the Node.js package framework, and Google Firebase serving as our database and backend.

# Sprint Plan

## Sprint 1

|  | Story Title | Story Points | Assigned To |
| --- | --- | --- | --- |
| 1 | Fork old repository and transfer Firebase DB | 5 | Alex Rodriguez Casey Sit |
| 2 | Set up development environment with React and Node | 5 | Everyone |
| 3 | Learn Tech stack | 10 | Everyone |
| 4 | Review code and PO goals | 5 | Everyone |

## Sprint 2

|  | Story Title | Story Points | Assigned To |
| --- | --- | --- | --- |
| 1 | Brainstorm a new hearing activity to develop for the semester | 5 | Everyone |
| 2 | Develop Settings feature from MVP left by previous semester | 5 | Alex Rodriguez |
| 3 | Debug Game UI’s completion screen so it shows up on user completion | 5 | Casey Sit |
| 4 | Expand forum functionality to associate posts to user, delete posts, and reply | 10 | Joseph Tran |
| 5 | Display user score at the end of activity and save score to the database | 5 | Maney Wu Barbarella Castillo |

## Sprint 3

|  | Story Title | Story Points | Assigned To |
| --- | --- | --- | --- |
| 1 | Fix Firebase access error | 5 | Everyone |
| 2 | Continue development of settings page, ignoring parts impacted by Firebase Error | 5 | Alex Rodriguez |
| 3 | Review app UI and do minor adjustments | 5 | Joseph Tran |
| 4 | Begin documentation of code base and structure | 5 | Casey Sit |
| 5 | Draft a design for the reports page and present to the PO for approval; work on developing page from drafts | 5 | Maney Wu |
| 6 | Begin development of responsive UI | 5 | Barbarella Castillo |

## Sprint 4

|  | Story Title | Story Points | Assigned To |
| --- | --- | --- | --- |
| 1 | Figure out password reset functionality for the settings page | 5 | Alex Rodriguez |
| 2 | Continue work on adding association to forums | 5 | Joseph Tran |
| 3 | Add previous score history to completion screen popup and save new score to the database | 5 | Casey Sit |
| 4 | Debug display of data onto table element in Reports Page | 5 | Maney Wu |
| 5 | Continue working on responsive UI hook to implement throughout app | 5 | Barbarella Castillo |

## Sprint 5

|  | Story Title | Story Points | Assigned To |
| --- | --- | --- | --- |
| 1 | Work on implementing password reset functionality and night mode for the rest of the application | 5 | Alex Rodriguez |
| 2 | Work on displaying forum user association and date posted for each post | 5 | Joseph Tran |
| 3 | Debug table implementation and fetching user activity history from the database for display | 5 | Maney Wu Casey Sit |
| 4 | Add functionality to indicate loading while retrieving data to avoid data render prior to fetch | 5 | Casey Sit |
| 5 | Debug hook to add responsive UI to app | 5 | Barbarella Castillo |

## Sprint 6

|  | Story Title | Story Points | Assigned To |
| --- | --- | --- | --- |
| 1 | Work on final deliverables | 5 | Everyone |
| 2 | Add themes to the application | 5 | Alex Rodriguez |
| 3 | Add reply functionality to the forums | 5 | Joseph Tran |
| 4 | Add share/export functionality to the reports page | 5 | Maney Wu |
| 5 | Finish responsive UI hook | 5 | Barbarella Castillo |
| 6 | Add pagination to the reports page | 5 | Casey Sit |

# System Design

This section of the document seeks to describe the main design principles behind the application. Developing an effective product requires a solid plan. Subsequently, it is critical to understand the guiding principles behind the code structure, and why the team has chosen to proceed with this design.

## Architectural Patterns

To keep consistency within the application, we chose to continue the model-view-controller (MVC) structure for test driven development. MVC’s efficacy is most apparent when designing a modular application. Due to how we were doing collaborative development, maintaining a modular-friendly design was important for the sake of a streamlined workflow. This choice to focus on an architecture benefiting modular applications and retaining the modular aspect therefore felt sensible.

The exact specifics of the MVC architecture pattern is as follows:

Model: Code logic used to extract information from the database to the controller module.

Controller: Code logic that presents the information in the view module to the viewer, and takes the user’s input to request data from the model module.

View: Code logic composed of the tools the user can use to request and receive data from the controller.

Below is a visual representation of the MVC structure.

## UML Diagram - Class Diagram

# Validation

## Persistent Data Management

Persistent data management for the application is done through the Google Firebase Firestore. This allows the user to save their information such as profile settings and activity history and retrieve it upon their return to the application. The Firestore also applies to static data like the sounds being used in games and exercises.

The following flowchart provides an overview of the major pages and modules within the application. Blue labels represent individual pages users can navigate to. Green labels represent main modules imported into their parent pages to provide functionality support.

# Appendix

## Appendix A – UML Diagrams

## Appendix B – User Interface

## Appendix C – Sprint Retrospective Reports

### Sprint 1

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, everyone was able to successfully complete their user stories this sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, the points lined up with the amount of time and effort needed to finish each of the user stories.

- Did each team member work as scheduled?

  - Yes, everyone attended the meetings and completed their stories.

What went right?

- We always met at the agreed time.

- Good team communication.

- Met several times with the PO

How to address the issues in the next sprint?

- How to improve the process?

  - Maintain good communication with the team and support team members.

- How to improve the product?

  - Listen closely to all the PO ideas and suggestions.

### Sprint 2

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We can improve our team velocity estimates

- Did we do a good job estimating the points (time required) for each user story?

  - We can improve our team velocity estimates

- Did each team member work as scheduled?

  - Yes, each team member worked as scheduled

What went right?

- Met with PO several times

- Solidified goals for semester

How to address the issues in the next sprint?

- How to improve the process?

  - Better team estimates

- How to improve the product?

  - Debug previous issues and extend upon product framework

### Sprint 3

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- We always met at the agreed time and we maintained good communication.

How to address the issues in the next sprint?

- How to improve the process?

  - Solving the problem with Firebase

- How to improve the product?

  - Solving the problem with Firebase since it will allow us to fully work on our features.

### Sprint 4

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Able to continue development, resolving firebase issue

How to address the issues in the next sprint?

- Continue working on development, more communication between team members

### Sprint 5

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- We met frequently and we maintained good communication.

How to address the issues in the next sprint?

- The group could try to help anyone that is having trouble with their feature.

### Sprint 6

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- We met frequently and we maintained good communication.

How to address the issues in the next sprint?

- The group could try to help anyone that is having trouble with their feature.

## Appendix D – User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist

### User Manual

Upon opening the application, the user will be taken to the landing page, which introduces the application, goals, and methodology behind the exercises and games. They are directed to click on the “Let’s Start” button, though they can also log in or sign up from the navigation bar. Users can then enter their email and password combination to log in, or sign up for an account. New users are required to specify their name, email, password, location, preferred pronouns, and birth date.

Once a user is logged in, they can access the activities, forum, reports, and support pages. Currently, all pages except for “Support” are functional. From activities, they can enter any of the following activity categories containing exercises: Detection, Discrimination, Identification, and Comprehension (of these, comprehension is not yet functional). Clicking on any of these activity categories will prompt users to enter the different games associated with the category. From reports, they can view their account activity history. This focuses on the date and score they received from the various available activities. Eventually, there will also be functionality to export or share these results to external sources.

Users can access their user profile by hovering over their name on the top right corner and clicking on "My Profile". This will take them to their public user profile displaying different information pertaining to them. Clicking on the "Edit Profile" button will prompt users to edit their profile details. Clicking on save after any changes will save these changes to the database, and their user object will be permanently altered.

Also navigated by hovering over their name is the “Settings” page. Here, users can choose to reset their password or email. They can also apply night mode to their application. Keep in mind that functionality is still in development, so while the night mode is persistent, it does not apply to the entire application at this moment.

Hovering over the "Forums" dropdown in the top right corner will allow users to choose between the three currently existing forum categories. Users can add new posts to these forums by clicking on the "Add new post" button in the top right corner. They can also reply to other users’ posts and see when and who posted what post.

### README

# Auditory Training App

Authors:

Capstone 2: Alex Rodriguez, Casey Sit, Maney Wu, Barbarella Castillo, Joseph Tran

Product Owner: Alliete Alfano

The Auditory Training App is currently in its third version. It is designed for adults with

hearing loss who have received a hearing aid or cochlear implant and want to improve their hearing

via fun games and other listening activities.

---

### Project Structure

The following tree structure will be useful to visualize how the project is structured:

```

mission-audition/

┣ node_modules/

┣ public/

┃ ┣ favicon.ico

┃ ┣ index.html

┃ ┣ logo192.png

┃ ┣ logo512.png

┃ ┣ manifest.json

┃ ┗ robots.txt

┣ src/

┃ ┣ assets/

┃ ┃ ┣ icons/

┃ ┃ ┗ images/

┃ ┣ components/

┃ ┃ ┣ activities/

┃ ┃ ┣ activity/

┃ ┃ ┣ auth/

┃ ┃ ┣ cardDB/

┃ ┃ ┣ cardsLatest/

┃ ┃ ┣ Completed/

┃ ┃ ┣ custHooks/

┃ ┃ ┣ forumComp/

┃ ┃ ┣ Game Option/

┃ ┃ ┣ Game Options/

┃ ┃ ┣ homepage-sects/

┃ ┃ ┣ lingDetection/

┃ ┃ ┣ lingDiscrimination/

┃ ┃ ┣ lingIdentification/

┃ ┃ ┣ nav/

┃ ┃ ┣ Option/

┃ ┃ ┣ options/

┃ ┃ ┣ playButton/

┃ ┃ ┣ pop/

┃ ┃ ┣ progressBar/

┃ ┃ ┗ store/

┃ ┣ helpers/

┃ ┃ ┣ allActivities.js

┃ ┃ ┣ allDashboardOptions.js

┃ ┃ ┗ allDetectionGames.js

┃ ┣ pages/

┃ ┃ ┣ activityPage/

┃ ┃ ┣ auth/

┃ ┃ ┣ dashboard/

┃ ┃ ┣ forum/

┃ ┃ ┣ gamePage/

┃ ┃ ┣ homePage/

┃ ┃ ┣ ling/

┃ ┃ ┣ myProfile/

┃ ┃ ┣ reset/

┃ ┃ ┗ settings/

┃ ┣ App.js

┃ ┣ firebase-config.js

┃ ┣ index.css

┃ ┗ index.js

┣ .env

┣ .gitattributes

┣ .gitignore

┣ package-lock.json

┣ package.json

┗ README.md

```

Code/Auditory Training App is the directory that contains all of the code required to make app functional. If/When other directories are added, they will be used for documentation.

The Auditory Training App/src directory is where all the source code for the application lies. The main entrypoint of the application is through index.js, which is where the application is created, and immediately calls App.js where all other components that change the UI must be referenced.

Project Structure provides a visual imagery of how classes call each other and how the project is structured.

### Installation & Running steps

The easiest way to get started with Auditory Training App is to install install Node.js. You can do that by going to :

```

https://nodejs.org/en/.

```

This will automatically install the Node Package Manager (NPM).

It is also necessary to be able to run git commands in your terminal (https://git-scm.com/book/en/v2/Getting-Started-Installing-Git), or use the dektop app (https://desktop.github.com/).

After Node.js is installed, and you can run git commands/or the app, you will need to clone the GitHub repository to your local machine using the git clone command.

Using your terminal, You can now install all the necessary dependencies for the node_modules folder by navigating to the directory folder, and running :

```

npm install

```

It is necessary to create a firebase-config.js file. This should be placed in the src folder. To find the firebase key that should be contained in that file, please refer to the following website: https://support.google.com/firebase/answer/7015592#web&zippy=%2Cin-this-article

Please be advised that you will have to include an export statement including db, auth, and storage.

The app can now be started on your local machine by running:

```

npm start

```

### Installation Guide

Step 1 - Installation

Install Node.js -> https://nodejs.org/en/

Install git on your computer -> https://git-scm.com/downloads

Download an IDE, we recommend Visual Studio Code -> https://code.visualstudio.com/download

Step 2 - Obtaining the Project

Clone the project from the github repository found here. This can be done through your IDE or through external tools such as Git Bash.

Click here for more information about cloning repositories.

After cloning, navigate to where the repository is stored locally and open it using your preferred IDE.

Step 3 - Firebase Config

This project relies upon a Firebase application. To connect Firebase to your local repository, you will need to have a configuration file called “firebase-config.js”. This will be placed in the src folder within the project direction. It is not included in the remote repository due to security and the API Key.

Please refer to the Installation video to see what should be in the firebase-config.js. It should contain the API key and firebase project configurations, but also export out the db, user, and storage functionalities.

Step 4 - Installing Dependencies

Navigate to the folder containing the project within your terminal after cloning, or within your IDE’s terminal.

Install all dependencies by running “npm install” in your terminal. For first time installations, this will take some time.

Step 5 - Running the Application

Once all installation is complete, you may type npm start in the terminal to run the project. This will open the web application on your default browser at localhost:3000.

When running, please make sure this port is not being used by another application.

### Shortcomings / Wishlist

- Settings Page

  - Apply night theme to the rest of the application

- Game Activities

  - Add more variety of activities for each category

  - Add difficulty slider by adding background noise

  - Multiplayer functionality

  - Fix sound bug for discrimination activity

  - Debug database to ensure requests are consistent

- Forums

  - Add deleting post functionality

- UI

  - Rework Activity cards to avoid clutter

  - Ensure all menus are displayed in a single screen as opposed to a straight vertical line

  - Apply responsive UI to application as necessary

  - Adjust navigation bar so user profile picture appears, not default

  - Rework Reports UI to better match with app color scheme + table does not have that much empty space.

  - Add Spinner/Progress bar animation to Reports UI to show that data is in progress of being fetched

- Reports Page

  - Add pagination to table so results show 5/10/20/etc at a time

  - Add filtering to filter by activities

  - Add export functionality

  - Add sharing functionality