# Daily Scrum #5 Sprint #2

Daily Scrum Meeting Minutes:

Attendees: Alex Rodriguez, Casey Sit, Barbarella Castillo, Maney Wu, Joseph Tran

Start time: 4:00 PM

End time: 5:00 PM

Student 1: Alex Rodriguez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Worked in fixing the settings feature

What is planned to be done until the next scrum meeting?

- Continue working on the settings feature

What are the hurdles?

- None

Student 2: Casey Sit

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Added modal to game detection

What is planned to be until the next scrum meeting?

- Fix modal coloring, add button to retry/return to dashboard

What are the hurdles?

- N/A

Student 3: Barbarella Castillo

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Familiarize with game functionality

What is planned to be until the next scrum meeting?

- Start debugging game

What are the hurdles?

- N/a

Student 4: Maney Wu

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Familiarized with code; planning the reports page ui (looked into possible styling options like tables, tabs, and button groups)

What is planned to be until the next scrum meeting?

- Start debugging; figure out how to implement the table and get data from db

What are the hurdles?

- N/a

Student 5: Joseph Tran

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Familiarize with game functionality

What is planned to be until the next scrum meeting?

- Start debugging game

What are the hurdles?

- N/a