Sprint Planning Meeting Minutes:

Project: Auditory Training App

Attendees: Alex Rodriguez, Casey Sit, Barbarella Castillo, Maney Wu, Joseph Tran

Start time: 4:00 PM

End time: 5:00 PM

After discussion, the velocity of the team was estimated to be 20 hrs.

User Stories:

|  | Story Title | Story Points | Assigned To |
| --- | --- | --- | --- |
| 1 | Brainstorm and decide on hearing game to develop | 5 | Everyone |
| 2 | Planning the layout for the navigation/social media aspect of the app | 5 | Everyone |
| 3 | Learn development stack | 10 | Everyone |
| 4 | Review code and PO goals | 5 | Everyone |