# Daily Scrum #2 Sprint #3

Daily Scrum Meeting Minutes:

Attendees: Alex Rodriguez, Casey Sit, Barbarella Castillo, Maney Wu, Joseph Tran

Start time: 4:00 PM

End time: 5:00 PM

Student 1: Alex Rodriguez:

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Met with PO. Worked in the settings feature and contacted firebase support to fix the problem.

What is planned to be done until the next scrum meeting?

- Work in the settings, resolve firebase error.

What are the hurdles?

- Firebase error

Student 2: Casey Sit

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Documentation, Resolve Firebase error

What is planned to be until the next scrum meeting?

- Documentation, resolve firebase error (tentatively continue working)

What are the hurdles?

- Firebase error

Student 3: Barbarella Castillo

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Meet with PO continue working on game UI

What is planned to be until the next scrum meeting?

- Working on game UI

What are the hurdles?

- Firebase error

Student 4: Maney Wu

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Report Page pop up mock up

What is planned to be until the next scrum meeting?

- Revise Report Page mock up; Resolve Firebase error

What are the hurdles?

- Lost access to Firebase database

Student 5: Joseph Tran

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Fixing UI

What is planned to be until the next scrum meeting?

- More Fixes to overall UI

What are the hurdles?

- NA