Sprint Backlog Grooming Meeting Minutes:

Project: Auditory Training App

Attendees: Alex Rodriguez, Casey Sit, Barbarella Castillo, Maney Wu, Joseph Tran

Start time: 4:00 PM

End time: 5:00 PM

After discussion, the velocity of the team for the following sprint was estimated to be 20 hrs.

User Stories:

|  | Story Title | Story Points | Assigned To |
| --- | --- | --- | --- |
| 1 | Fix Settings Page + Redesign (Neglecting firebase portions) | 4 | Alex Rodriguez |
| 2 | UI Adjustments | 4 | Joseph Tran |
| 3 | Documentation | 4 | Casey Sit |
| 4 | Reports Page Implementation | 4 | Maney Wu, Barbarella Castillo |
| 5 | Mobile UI Adjustments | 4 | Barbarella Castillo |