# Daily Scrum #6 Sprint #5

Daily Scrum Meeting Minutes:

Attendees: Alex Rodriguez, Casey Sit, Barbarella Castillo, Maney Wu, Joseph Tran

Start time: 4:00 pm

End time: 5:30 pm

Student 1: Alex Rodriguez:

How many hours were worked since the last scrum meeting?

- 2

What was done since the last scrum meeting?

- Worked on updating the user’s email and password.

What is planned to be done until the next scrum meeting?

- Continue working on updating the email and password.

What are the hurdles?

- Getting errors when trying to update the user’s email and password.

Student 2: Casey Sit

How many hours were worked since the last scrum meeting?

- 2

What was done since the last scrum meeting?

- Working on reports page

What is planned to be done until the next scrum meeting?

- Working on reports page

What are the hurdles?

- None

Student 3: Barbarella Castillo

How many hours were worked since the last scrum meeting?

- 2

What was done since the last scrum meeting?

- Work on game UI

What is planned to be done until the next scrum meeting?

- Work on game UI

What are the hurdles?

- N/A

Student 4: Maney Wu

How many hours were worked since the last scrum meeting?

- 2

What was done since the last scrum meeting?

- Work on Report Page

What is planned to be done until the next scrum meeting?

- Work on Report Page

What are the hurdles?

- N/a

Student 5: Joseph Tran

How many hours were worked since the last scrum meeting?

- 3

What was done since the last scrum meeting?

- Reply Feature for forums

What is planned to be done until the next scrum meeting?

- Fixing the reply feature and sending an email for correspondence with previous team leader

What are the hurdles?

- NA