Daily Scrum Meetings Sprint 1

Date: 1/17/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 4 pm

End time: 5 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with Product Owner and her PhD student to plan Sprint 1

- What is planned to be done until the next scrum meeting?

  - Invite all team members to Trello which will be used to assign project tasks and track progress

  - Set up Baby Feed on my local computer

  - Aid other team members in setting up Baby Feed locally

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with Product owner to establish meeting dates for the semester and discuss project goals

- What is planned to be done until the next scrum meeting?

  - Work on setting up Baby Feed on local machine and play around with app

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Met with product owner to determine goals for the semester and plan user stories for first sprint

- What is planned to be done until the next scrum meeting?

  - Get Baby Feed set up on local machine

- What are the hurdles?

  - ADD

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Meet product owner and discuss what is planned for this semester

- What is planned to be done until the next scrum meeting?

  - Start to set up the project on my local computer

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with the Product Owner to specify meeting dates and discuss project goals for the semester

- What is planned to be done until the next scrum meeting?

  - Set up Baby Feed on local computer

  - Get familiar with the web application

- What are the hurdles?

  - None

Date: 1/18/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Invited all team members to Trello which will be used to assign project tasks and track progress

  - Added Sprint 1 tasks to Trello board

  - Finished setting up Baby Feed on my local computer

- What is planned to be done until the next scrum meeting?

  - Aid other team members in setting up Baby Feed locally

  - Explore how Baby Feed works by completing the FFQ and using the growth chart with dummy data

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Reviewed new task on Trello Board and discussed meeting times with team members.

- What is planned to be done until the next scrum meeting?

  - Set up Baby Feed on local machine

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Met with product owner to determine goals for the semester and plan user stories for first sprint

- What is planned to be done until the next scrum meeting?

  - Get Baby Feed set up on local machine

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Sign in on Trello and prepare for installing the app on my personal computer

- What is planned to be done until the next scrum meeting?

  - Get more information on the steps to install Baby Feed

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Accepted request to Trello Board and reviewed upcoming tasks

- What is planned to be done until the next scrum meeting?

  - Install Baby Feed on local computer

- What are the hurdles?

  - None

Date: 1/19/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Aided other team members in setting up Baby Feed locally

  - Provided team members with project setup resources (installation guide, instructional video, and Baby Feed code)

  - Looked for learning resources (Angular & HTML) to share with the team

- What is planned to be done until the next scrum meeting?

  - Continue helping other team members set up Baby Feed on their local machines

  - Explore how Baby Feed works by completing the FFQ and using the growth chart with dummy data

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Reviewed Setup for Baby Feed on local machine

- What is planned to be done until the next scrum meeting?

  - Continue setup for Baby feed on local machine

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Meetup with Product Owner

  - Setup Baby Feed Locally on Machine

- What is planned to be done until the next scrum meeting?

  - Analyze one of the main concerns the previous teams missed and what they were lacking, so that we can have scrums that can meet the product owner’s expectations.

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue working on setup for Baby Feed

- What is planned to be done until the next scrum meeting?

  - Finish the setup for Baby Feed

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Started setting up Baby Feed on local machine with the aid of the Team Lead.

- What is planned to be done until the next scrum meeting?

  - Complete setup for Baby Feed.

- What are the hurdles?

  - MongoDB Compass not connecting.

Date: 1/20/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Aided other team members in setting up Baby Feed locally

  - Looked for learning resources (Angular & HTML) to share with the team

- What is planned to be done until the next scrum meeting?

  - Continue helping other team members set up Baby Feed on their local machines

  - Explore how Baby Feed works by completing the FFQ and using the growth chart with dummy data

- What are the hurdles?

  - Struggling to resolve ECONNREFUSED connection error that occurs when trying to connect MongoDB Compass for one of the team members

Mariam Cueto:

- What was done since the last scrum meeting?

  - Watched video on setting up environment on local machine.

- What is planned to be done until the next scrum meeting?

  - Continue setting up Baby Feed.

  - Explore working application.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Prepare Baby Feed for Product Owner Adjustments

- What is planned to be done until the next scrum meeting?

  - Continue Brainstorming ways we can divide and conquer some of the tasks

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on setting the environment for Baby Feed in my local computer

- What is planned to be done until the next scrum meeting?

  - Finish the setup

- What are the hurdles?

Some issues with the setting of the environment

Valrie Jules:

- What was done since the last scrum meeting?

  - tried setting up Baby Feed to run on my local computer with the aid of the team lead

- What is planned to be done until the next scrum meeting?

  - Meeting with the team leads for previous/current semester to finish setting up Baby Feed on local machine

- What are the hurdles?

  - MongoDB Compass not connecting

Date: 1/23/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Aided other team members in setting up Baby Feed locally

  - Found learning resource for Angular and shared it with the team

- What is planned to be done until the next scrum meeting?

  - Continue helping other team members set up Baby Feed on their local machines

  - Watch Angular videos

  - Explore how Baby Feed works by completing the FFQ and using the growth chart with dummy data

- What are the hurdles?

  - Team has encountered some errors while trying to set up Baby Feed locally and we’re working on resolving these errors

Mariam Cueto:

- What was done since the last scrum meeting?

  - Followed instructional video for environment setup.

  - Mentioned errors that I encountered to team.

- What is planned to be done until the next scrum meeting?

  - Work on fixing said errors in project setup with help.

  - Explore application components.

- What are the hurdles?

  - Some errors were encountered when setting up the project on my local machine.

Christian Derisca:

- What was done since the last scrum meeting?

  - Consolidated Baby Feed

  - Error testing

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner

  - Meet with previous group to clear some errors

- What are the hurdles?

  - Issues setting up MongoDB environment

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on setting the environment for Baby Feed in my local computer

- What is planned to be done until the next scrum meeting?

  - Finish the setup

- What are the hurdles?

  - Some issues with the setting of the environment

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on setting up Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Finish setting Baby Feed on my local computer

  - Start exploring Baby Feed’s features after it is installed.

- What are the hurdles?

  - Multiple errors when setting up Baby Feed, specifically on MongoDB Compass; it won’t connect (connect ECONNREFUSED 127.0.0.1:27017).

Date: 1/24/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Aided other team members in setting up Baby Feed locally

- What is planned to be done until the next scrum meeting?

  - Continue helping other team members set up Baby Feed on their local machines

  - Watch Angular videos

  - Explore how Baby Feed works by completing the FFQ and using the growth chart with dummy data

- What are the hurdles?

  - Still working on resolving the errors encountered during the set-up process

Mariam Cueto:

- What was done since the last scrum meeting?

  - Finished setup and explored existing application components

- What is planned to be done until the next scrum meeting?

  - Meet with last semester’s team leader to resolve any issues in setup

  - Continue exploring application code

- What are the hurdles?

  - Still have an error

Christian Derisca:

- What was done since the last scrum meeting?

  - Attempt to resolve any additional errors running Baby Feed on Local Machine

- What is planned to be done until the next scrum meeting?

  - Resolve local errors with MongoDB

  - Meet with last team leader of Baby Feed Project

- What are the hurdles?

  - Still resolving errors with MongoDB

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on setting the environment for Baby Feed in my local computer

- What is planned to be done until the next scrum meeting?

  - Finish the setup

- What are the hurdles?

  - Some issues with the setting of the environment

Valrie Jules:

- What was done since the last scrum meeting?

  - Tried to finish setting up Baby Feed and fixing the error on MongoDB Compass

- What is planned to be done until the next scrum meeting?

  - Meet with last semester’s team lead

  - Finish setting up Baby Feed

- What are the hurdles?

  - Still having errors trying to set up Baby Feed

Date: 1/25/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Meet with last semester’s team leader to resolve remaining issues in setup

- What is planned to be done until the next scrum meeting?

  - Continue helping other team members set up Baby Feed on their local machines

  - Watch Angular videos

  - Explore how Baby Feed works by completing the FFQ and using the growth chart with dummy data

- What are the hurdles?

  - Still working on resolving the errors encountered during the set-up process

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with team leader from last semester to fix any errors we encountered during setup.

- What is planned to be done until the next scrum meeting?

  - Fix remaining issues

  - Explore application’s current components.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Work on getting local landing page to load up

- What is planned to be done until the next scrum meeting?

  - Work on fixing Invalid Token when accessing local system

- What are the hurdles?

  - Repositories and Invalid Tokens

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on setting the environment for Baby Feed in my local computer

  - Fixed most of the issues I was having with the setup

- What is planned to be done until the next scrum meeting?

  - Finish the setup

- What are the hurdles?

  - Some issues still persist

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with last semester’s team leader of Baby Feed

- What is planned to be done until the next scrum meeting?

  - Meet with last semester’s team lead to finish installing Baby Feed

- What are the hurdles?

  - MongoDB Compass not connecting

Date: 1/26/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Meet with last semester’s team leader to resolve remaining issues in setup

  - Fixed the “Unknown lifecycle phase” error that some team members were getting when running the questionnaire-service file

  - Finished section 2 of the Angular Udemy course videos

- What is planned to be done until the next scrum meeting?

  - Continue helping other team members set up Baby Feed on their local machines

  - Finish section 3 of the Angular Udemy course videos

  - Manually add JSON files to MongoDB Compass to fix login error and add user information to the database

  - Explore how Baby Feed works by completing the FFQ and using the growth chart with dummy data

- What are the hurdles?

  - Still working on resolving the errors encountered during the set-up process

  - Cannot log into Baby Feed accounts and database is missing user information

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continued to discuss error with team members and last semester’s team leader.

  - Explored application components

- What is planned to be done until the next scrum meeting?

  - Have final environment setup

  - Continue exploring application

- What are the hurdles?

  - Need the JSON files to access all the features of Baby Feed

Christian Derisca:

- What was done since the last scrum meeting?

  - Work on getting local landing page to load up

- What is planned to be done until the next scrum meeting?

  - Continue working on fixing Invalid Token when accessing local system

  - Meet with previous semester’s team lead to work out kinks.

- What are the hurdles?

  - Authorized Access

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Fixed most issues with Baby feed app

  - Experimented with the features

- What is planned to be done until the next scrum meeting?

  - Add Json files that are still missing from the final build of the app

  - Meet with last semester team member

- What are the hurdles?

  - Need the JSON files to access all the features of Baby Feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on setting up Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Finish setting up Baby Feed on my local computer

  - Meet with last semester’s team lead to resolve any issues with the installation

- What are the hurdles?

  - MongoDB Compass is not connecting

Date: 1/27/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Meet with last semester’s team leader to resolve remaining issues in setup

  - Manually add JSON files to MongoDB Compass to fix login error and add user information to the database

  - Watch section 3 of the Angular Udemy course videos

  - Resolved MongoDB Compass connection error for a team member

- What is planned to be done until the next scrum meeting?

  - Finish helping other team members set up Baby Feed on their local machines

  - Finish section 4 of the Angular Udemy course videos

  - Explore how Baby Feed works by completing the FFQ and using the growth chart with dummy data

- What are the hurdles?

  - Still working through command errors on one member’s machine

Mariam Cueto:

- What was done since the last scrum meeting?

  - Reviewed notes on adding JSON files to MongoDB Compass in order to more information to the database

- What is planned to be done until the next scrum meeting?

  - Add JSON files to MongoDB for user information

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Work on getting local landing page to load up

- What is planned to be done until the next scrum meeting?

  - Continue working on fixing Invalid Token when accessing local system

  - Meet with previous semester’s team lead to work out kinks.

- What are the hurdles?

  - Authorized Access

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Fixed most issues with Baby feed app

  - Experimented with the features

- What is planned to be done until the next scrum meeting?

  - Add Json files that are still missing from the final build of the app

  - Meet with last semester team member

- What are the hurdles?

  - Need the JSON files to access all the features of Baby Feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on setting up Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Finish setting up Baby Feed on my local computer

  - Meet with last semester’s team lead to resolve any issues with the installation

- What are the hurdles?

  - MongoDB Compass is not connecting

Daily Scrum Meetings Sprint 2

Date: 1/30/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 4 pm

End time: 5 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Finished watching Section 3 of the Angular videos

  - Submitted weekly team health report

  - Completed participation/contribution evaluation for myself and other team members

  - Added sprint 2 scrum ceremony tasks to Trello board

- What is planned to be done until the next scrum meeting?

  - Meet with PO and her PhD student to do sprint planning for sprint 2

  - Add sprint 2 user story tasks to Trello board

  - Finish watching section 4 of the Angular videos

- What are the hurdles?

  - One team member is still experiencing errors when trying to login to Baby Feed

Mariam Cueto:

- What was done since the last scrum meeting?

  - Completed sprint retrospective and review.

  - Met with team members.

- What is planned to be done until the next scrum meeting?

  - Meet with PO and PhD student to complete spring planning ceremony

  - Watch Angular videos

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Work on getting local landing page to load up

- What is planned to be done until the next scrum meeting?

  - Continue working on fixing Invalid Token when accessing local system

  - Meet with previous semester’s team lead to work out kinks.

- What are the hurdles?

  - Authorized Access

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Fixed most issues with Baby feed app

  - Updated a new version of Baby Feed

  - Added missing JSON files

- What is planned to be done until the next scrum meeting?

  - Proceed with Angular videos

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued installing Baby Feed

  - Added missing JSON files to MongoDB Compass

- What is planned to be done until the next scrum meeting?

  - Finish setting up Baby Feed

  - Meet with the Product Owner and team

- What are the hurdles?

  - Unable to log into Baby Feed on my local machine

Date: 1/31/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 4 pm

End time: 5 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Meet with PO and her PhD student to do sprint planning for sprint 2

  - Finished watching section 4 of the Angular videos

  - Added sprint 2 user story tasks to Trello board

- What is planned to be done until the next scrum meeting?

  - Explore current Baby Feed features

  - Get familiar with current code for weight-length graph

- What are the hurdles?

  - One team member is still experiencing compatibility errors when trying to login to Baby Feed

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with product owner and PhD student for sprint planning

  - Explored Baby Feed features

- What is planned to be done until the next scrum meeting?

  - JSON files to MongoDB

  - Download most up to date code for Baby Feed

- What are the hurdles?

  - One team member cannot log in to baby feed

Christian Derisca:

- What was done since the last scrum meeting?

  - Met with the Product Owner

  - Start Section 3 of Angular Videos

- What is planned to be done until the next scrum meeting?

  - Attempt to work on color changes on Baby Feed graph

- What are the hurdles?

  - Missing a team member being able to login to baby feed

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Meet the Product Owner

  - Started   Angular videos

- What is planned to be done until the next scrum meeting?

  - Continue with angular videos

- What are the hurdles?

  - One team member is not able to sign into baby feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with the Product Owner and Ph.D. Student to plan sprint 2

  - Begin watching videos on Angular

- What is planned to be done until the next scrum meeting?

  - Finish setting up Baby Feed on the computer

  - Explore Baby Feed features

  - Finish watching videos on Angular

- What are the hurdles?

  - Unable to log into Baby Feed; getting an error about compatibility

Date: 2/1/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Explore current Baby Feed features

  - Work on helping team member resolve compatibility errors so she can login to Baby Feed

- What is planned to be done until the next scrum meeting?

  - Get familiar with current code for weight-length graph

- What are the hurdles?

  - One team member is still experiencing compatibility errors when trying to login to Baby Feed

Mariam Cueto:

- What was done since the last scrum meeting?

  - Added JSON Files to MongoDB to load data

  - Reinstall and ran new up to date code from last semester

- What is planned to be done until the next scrum meeting?

  - Watch Angular videos

- What are the hurdles?

  - One team member still hasn’t been able to connect to Baby Feed

Christian Derisca:

- What was done since the last scrum meeting?

  - Met with the Product Owner

  - Start Section 3 of Angular Videos

- What is planned to be done until the next scrum meeting?

  - Attempt to work on color changes on Baby Feed graph

- What are the hurdles?

  - Missing a team member being able to login to baby feed

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue Angular videos

- What is planned to be done until the next scrum meeting?

  - Finish with angular videos

- What are the hurdles?

  - One team member is not able to sign into baby feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with the Product Owner and Ph.D. Student to plan sprint 2

  - Begin watching videos on Angular

- What is planned to be done until the next scrum meeting?

  - Finish setting up Baby Feed on the computer

  - Explore Baby Feed features

  - Finish watching videos on Angular

- What are the hurdles?

  - Unable to log into Baby Feed; getting an error about compatibility

Date: 2/2/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Explored current Baby Feed features (Questionnaire, Recommendations, Tracking, and Growth Charts tabs)

  - Work on helping team member resolve compatibility errors so she can login to Baby Feed

- What is planned to be done until the next scrum meeting?

  - Get familiar with current code for weight-length graph

  - Review Angular libraries for chart data structures

- What are the hurdles?

  - One team member is still experiencing compatibility errors when trying to login to Baby Feed

  - Experiencing an HTTP failure error when trying to submit Questionnaire (will need to ask PO whether this should be happening)

Mariam Cueto:

- What was done since the last scrum meeting?

  - Watched angular video lectures

- What is planned to be done until the next scrum meeting?

  - Continue watching angular videos

- What are the hurdles?

  - One team member is still experiencing errors

Christian Derisca:

- What was done since the last scrum meeting?

  - Catch up on Angular Videos, part 4.

- What is planned to be done until the next scrum meeting?

  - Finish Angular Videos

  - Work on Color Ways for graph

- What are the hurdles?

  - Missing a team member unable to log into Baby Feed.

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Finish with angular videos

- What is planned to be done until the next scrum meeting?

  - Explore features of Baby feed on the code

  - Try to make changes to the labels on Weight percentage that are mislabel

- What are the hurdles?

  - One team member is not able to sign into baby feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Finished watching section one of angular videos

  - Continued working on compatibility issue when logging into Baby Feed

- What is planned to be done until the next scrum meeting?

  - Continue watching angular videos

  - Try to fix compatibility error

- What are the hurdles?

  - Unable to log into Baby Feed

Date: 2/3/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Getting familiar with current code for weight-length graph

  - Worked on helping team member resolve compatibility errors so she can login to Baby Feed

- What is planned to be done until the next scrum meeting?

  - Continue getting familiar with current code for weight-length graph

  - Review Angular libraries for chart data structures

- What are the hurdles?

  - One team member is still experiencing compatibility errors when trying to login to Baby Feed

  - Experiencing an HTTP failure error when trying to submit Questionnaire (will need to ask PO whether this should be happening)

Mariam Cueto:

- What was done since the last scrum meeting?

  - Watch angular videos

- What is planned to be done until the next scrum meeting?

  - Watch angular videos

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Catch up on Angular Videos, part 4.

- What is planned to be done until the next scrum meeting?

  - Finish Angular Videos

  - Work on Color Ways for graph

- What are the hurdles?

  - Missing a team member not being able to sign in

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Explored features of Baby feed on the code

- What is planned to be done until the next scrum meeting?

  - Try to make changes to the labels on Weight percentage that are mislabel

- What are the hurdles?

  - One team member is not able to sign into baby feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued watching angular videos

  - Resolved compatibility issue

- What is planned to be done until the next scrum meeting?

  - Finish setting up Baby Feed on my local computer

  - Finish angular videos

- What are the hurdles?

  - having issues with Node not loading

Date: 2/6/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Getting familiar with current code for weight-length graph

  - Worked on helping team member resolve Node errors so she can login to Baby Feed

  - Submitted weekly Team Health report

  - Evaluated each team member’s participation/contribution

  - Created team GitHub repository and shared it with other members

  - Reviewed library for ngx-charts which is used to make the weight-length chart

- What is planned to be done until the next scrum meeting?

  - Continue getting familiar with current code for weight-length graph

  - Research alternative chart libraries

  - Work on fixing the shading for the weight-length graph

- What are the hurdles?

  - One team member is still experiencing Node errors when trying to run Baby Feed

  - Experiencing an HTTP failure error when trying to submit Questionnaire (will need to ask PO whether this should be happening)

Mariam Cueto:

- What was done since the last scrum meeting?

  - Got familiar with Baby Feed code

  - Made changes to Girl’s percentiles for growth chart

- What is planned to be done until the next scrum meeting?

  - Finish adding changes to growth chart percentiles

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Finish Part 4 on Angular Video

- What is planned to be done until the next scrum meeting?

  - Familiarize self with weight-length coding graph

- What are the hurdles?

  - One Team member still unable to access baby fred

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Make changes to the labels on Weight percentage that are mislabel

- What is planned to be done until the next scrum meeting?

  - Finish making changes to the labels on Weight percentage that are mislabel

- What are the hurdles?

  - One team member is not able to sign into baby feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Joined GitHub repository

  - Worked on fixing node issue to log in to Baby Feed

- What is planned to be done until the next scrum meeting?

  - Finish fixing issues with node and log into Baby Feed

- What are the hurdles?

  - Having node issues and cannot log into Baby Feed

Date: 2/7/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with product owner for progress update

  - Researched alternative chart libraries

  - Found an alternative chart library that can create the chart the PO envisions

  - Worked on helping team member resolve Node errors so she can login to Baby Feed

  - Updated Trello board with tasks related to the new chart library

  - Shared resources for the team to get familiar with the new chart library

- What is planned to be done until the next scrum meeting?

  - Mark the code related to the old chart library that need to be removed

  - Remove code related to the old chart library

  - Import the new chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - One team member is still experiencing Node errors when trying to run Baby Feed

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with product owner to discuss progress made so far during the sprint

  - Finished making changes to growth chart percentiles for girls

- What is planned to be done until the next scrum meeting?

  - Review changes PO wants us to implement

  - Continue getting familiar with code, specifically related to growth chart

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Met with product owner

  - Discussed with team members on potential fixes for growth chart

- What is planned to be done until the next scrum meeting?

  - Refine Growth Chart

- What are the hurdles?

  - One Team Member still cannot log in to Baby Feed

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Make changes to the labels on Weight percentage that are mislabel

  - Meeting with the PO for progress update

- What is planned to be done until the next scrum meeting?

  - Finish making changes to the labels on Weight percentage that are mislabel

- What are the hurdles?

  - One team member is not able to sign into baby feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with the Product Owner for a progress update

- What is planned to be done until the next scrum meeting?

  - Continue getting familiar with the code

  - Finish setting Baby Feed on my local machine

  - Finish watching angular videos

- What are the hurdles?

  - Unable to log into Baby Feed due to node issues

Date: 2/8/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on helping team member resolve Node errors so she can login to Baby Feed

  - Mark the code related to the old chart library that need to be removed

- What is planned to be done until the next scrum meeting?

  - Remove code related to the old chart library

  - Import the new chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - One team member is still experiencing Node errors when trying to run Baby Feed

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continued getting familiarized with code related to growth chart

- What is planned to be done until the next scrum meeting?

  - Continue to get familiarized with code and look into teammates’s changes

  - Help with growth chart changes

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Test Growth chart functionality

- What is planned to be done until the next scrum meeting?

  - Continue working on growth chart color change implementation

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Finished making changes to the labels on Weight percentage that are mislabel

- What is planned to be done until the next scrum meeting?

  - Start researching the new library we are going to use for the new graph that the PO wants us to implement

  - Help in the removal of code from the old library

- What are the hurdles?

  - One team member is not able to sign into baby feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on getting familiar with the code

  - Continued trying to set up Baby Feed on my local computer

- What is planned to be done until the next scrum meeting?

  - Continue getting familiar with the code

  - Finish setting Baby Feed on my local machine

  - Finish watching angular videos

- What are the hurdles?

  - Unable to log into Baby Feed due to node issues

Date: 2/9/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Marked the code related to the old chart library that need to be removed

- What is planned to be done until the next scrum meeting?

  - Remove code related to the old chart library

  - Import the new chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - One team member is still experiencing Node errors when trying to run Baby Feed

Mariam Cueto:

- What was done since the last scrum meeting?

  - Reviewed current project code related to growth chart

  - Looked into progress made by teammates

- What is planned to be done until the next scrum meeting?

  - Continue to review code and contribute to growth chart changes

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Test Growth chart functionality

- What is planned to be done until the next scrum meeting?

  - Continue working on growth chart color change implementation

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue researching the new library we are going to use for the new graph that the PO wants us to implement

- What is planned to be done until the next scrum meeting?

  - Continue researching the new library we are going to use for the new graph that the PO wants us to implement

  - Help in the removal of code from the old library

- What are the hurdles?

  - One team member is not able to sign into baby feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on getting familiar with the code

  - Continued trying to set up Baby Feed on my local computer

- What is planned to be done until the next scrum meeting?

  - Continue getting familiar with the code

  - Finish setting Baby Feed on my local machine

  - Finish watching angular videos

- What are the hurdles?

  - Unable to log into Baby Feed due to node issues

Date: 2/10/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Add the code needed to import the new chart library

  - Ensure that the new chart library can be accessed by creating a simple area chart with hardcoded data

- What is planned to be done until the next scrum meeting?

  - Remove code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - One team member is still experiencing Node errors when trying to run Baby Feed

Mariam Cueto:

- What was done since the last scrum meeting?

  - Looked over code needed to be imported from a new library for growth chart

  - Looked over desired growth chart design

- What is planned to be done until the next scrum meeting?

  - Help remove code for old growth chart

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Review code that is to be imported into the growth chart

  - Review PO’s requirements for growth chart

- What is planned to be done until the next scrum meeting?

  - Cleanup any residual code

  - Debugging

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue researching the new library we are going to use for the new graph that the PO wants us to implement

- What is planned to be done until the next scrum meeting?

  - Continue researching the new library we are going to use for the new graph that the PO wants us to implement

  - Help in the removal of code from the old library

- What are the hurdles?

  - One team member is not able to sign into baby feed

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued reviewing Baby Feed Code

  - Began looking into the new library that will be implemented for the new graph

- What is planned to be done until the next scrum meeting?

  - Install Baby Feed onto local machine

  - Continue researching the new library

  - Help remove code from the old library

- What are the hurdles?

  - Still unable to log into Baby Feed

Daily Scrum Meetings Sprint 3

Date: 2/13/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Helped Valrie resolve the remaining set up errors she was experiencing

  - Worked on adding the code needed to import the new chart library

- What is planned to be done until the next scrum meeting?

  - Continue working on importing the new chart library

  - Ensure that the new chart library can be accessed by creating a simple area chart with hardcoded data

  - Remove code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - One team member is still experiencing Node errors when trying to run Baby Feed

Mariam Cueto:

- What was done since the last scrum meeting?

  - Looked into new chart library

  - Reviewed old components of growth chart code

- What is planned to be done until the next scrum meeting?

  - Continue working toward implementing new library

  - PO meeting

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Review code that is to be imported into the growth chart

  - Review PO’s requirements for growth chart

- What is planned to be done until the next scrum meeting?

  - Cleanup any residual code

  - Debugging

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue researching the new library we are going to use for the new graph that the PO wants us to implement

- What is planned to be done until the next scrum meeting?

  - Continue researching the new library we are going to use for the new graph that the PO wants us to implement

  - Help in the removal of code from the old library

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Finished setting up Baby Feed on my local computer

- What is planned to be done until the next scrum meeting?

  - Start working on importing new chart library

- What are the hurdles?

  - None

Date: 2/14/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 4 pm

End time: 5 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with PO and her PhD student to do sprint planning

  - Worked on adding the code needed to import the new chart library

- What is planned to be done until the next scrum meeting?

  - Continue working on importing the new chart library

  - Ensure that the new chart library can be accessed by creating a simple area chart with hardcoded data

  - Remove code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - Experiencing errors when attempting to import new chart library

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continued to analyze new chart library and how to implement it

  - Met with PO and PhD student to do sprint planning

- What is planned to be done until the next scrum meeting?

  - Figure out how to implement new chart library

  - Divide work for the sprint

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Review code that is to be imported into the growth chart

  - Review PO’s requirements for growth chart

- What is planned to be done until the next scrum meeting?

  - Cleanup any residual code

  - Debugging

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue researching the new library we are going to use for the new graph that the PO wants us to implement

  - Meet with the PO and talked about how to split tasks moving forward

- What is planned to be done until the next scrum meeting?

  - Continue researching the new library we are going to use for the new graph that the PO wants us to implement

  - Help in the removal of code from the old library

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with PO’s Ph.D. student to discuss progress and upcoming sprint plan

- What is planned to be done until the next scrum meeting?

  - Continue working on importing the new chart library

  - Remove code related to the old chart library

- What are the hurdles?

  - None

Date: 2/15/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Contacted previous team leader about our issues with the new chart library

  - Worked on adding the code needed to import the new chart library

  - Updated Trello board with Sprint 3 tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on importing the new chart library

  - Ensure that the new chart library can be accessed by creating a simple area chart with hardcoded data

  - Remove code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - Experiencing errors when attempting to import new chart library

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continued to work on implementing new chart library

  - Communicated with someone who would be able to help us get over some errors

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing new library

  - Have a meeting with someone with more experience

- What are the hurdles?

  - Experiencing some errors when attempting to import new library

Christian Derisca:

- What was done since the last scrum meeting?

  - Communicated with previous teams for troubleshooting issues with baby feed

- What is planned to be done until the next scrum meeting?

  - Work on tables with Sergio and Val

- What are the hurdles?

  - Errors importing new library chart.

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue researching the new library we are going to use for the new graph that the PO wants us to implement

- What is planned to be done until the next scrum meeting?

  - Start the implementation of the table the PO assign on the last meeting

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued to work on implementing new chart library

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing the new library

- What are the hurdles?

  - Experiencing some errors when attempting to import the new library

Date: 2/16/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with Wen for help with importing the new chart library

  - Resolved the duplicate error from the imports for the new chart library

  - Worked on resolving the last 3 errors due to formatting issues with the import

- What is planned to be done until the next scrum meeting?

  - Finish importing the new chart library

  - Ensure that the new chart library can be accessed by creating a simple area chart with hardcoded data

  - Comment out all code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - Experiencing “Cannot find module 'ng-apexcharts' or its corresponding type declarations “ errors due to formatting of import; need to Google it and try the suggestions that come up

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continued to work on implementing new chart library

  - Communicated with someone who would be able to help us get over some errors

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing new library

  - Have a meeting with someone with more experience

- What are the hurdles?

  - Experiencing some errors when attempting to import new library

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Started the implementation of the resources links the PO assign on the last meeting

- What is planned to be done until the next scrum meeting?

  - Continue the implementation of the resources links the PO assign on the last meeting

- What are the hurdles?

  - Working on finding the right location on the code where to add the resources

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued to work on implementing new chart library

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing the new library

- What are the hurdles?

  - Experiencing some errors when attempting to import the new library

Date: 2/17/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Resolved the “Cannot find module 'ng-apexcharts' or its corresponding type declarations “ errors from the imports for the new chart library

  - Worked on resolving the last 3 errors due to formatting issues with the import

- What is planned to be done until the next scrum meeting?

  - Finish importing the new chart library

  - Ensure that the new chart library can be accessed by creating a simple area chart with hardcoded data

  - Comment out all code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - Experiencing following errors: Namespace has no exported member 'ɵɵComponentDeclaration', ‘ɵɵFactoryDeclaration', 'ɵɵNgModuleDeclaration', and 'ɵɵInjectorDeclaration'

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continued to work on implementing new chart library

  - Communicated with someone who would be able to help us get over some errors

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing new library

  - Have a meeting with someone with more experience

- What are the hurdles?

  - Experiencing some errors when attempting to import new library

Christian Derisca:

- What was done since the last scrum meeting?

  - Gloss over Jada’s notes with previous Team’s lead.

- What is planned to be done until the next scrum meeting?

  - Continue working on tables

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Started the implementation of the resources links the PO assign on the last meeting

- What is planned to be done until the next scrum meeting?

  - Continue the implementation of the resources links the PO assign on the last meeting

- What are the hurdles?

  - Finding possible ways to anchor a video in the simplest manner

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued to work on implementing new chart library

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing the new library

- What are the hurdles?

  - Experiencing some errors when attempting to import the new library

Date: 2/20/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Resolved the “Namespace has no exported member 'ɵɵComponentDeclaration', ‘ɵɵFactoryDeclaration', 'ɵɵNgModuleDeclaration', and 'ɵɵInjectorDeclaration'”errors from the imports for the new chart library

  - Successfully imported the new chart library and pushed the code to the team’s GitHub

  - Created a dummy chart with hardcoded data

- What is planned to be done until the next scrum meeting?

  - Figure out how to pass input data to the new chart

  - Determine how to make the new chart adaptable to all weight-length unit pairs (kg and cm, kg and in, lbs and cm, and lbs and in)

  - Comment out all code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Tested new growth chart library imports made by team leader

  - Discussed this week’s plan with team members and what we can improve

  - Provided an update to PO

- What is planned to be done until the next scrum meeting?

  - Figure out how to pass input data to the new chart

  - Determine how to make the chart choose between unit pairs

  - Work on fixing the shading on the new chart

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Testing store values on Table

- What is planned to be done until the next scrum meeting?

  - Continue working on storing values and making sure they keep a history

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Added the other tab implementation to a new branch

  - Tested the import for the graph successfully

  - Started working in the Table that store the values for the past uses of the app

- What is planned to be done until the next scrum meeting?

  - Continue working on the Table that stores the information from past uses.

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Cloned the GitHub repository to my local machine

- What is planned to be done until the next scrum meeting?

  - Test the import for the graph

  - Start working on the table that stores values of past uses of the app

- What are the hurdles?

  - Getting errors when trying to run Baby Feed git repository

Date: 2/21/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Resolved the “Namespace has no exported member 'ɵɵComponentDeclaration', ‘ɵɵFactoryDeclaration', 'ɵɵNgModuleDeclaration', and 'ɵɵInjectorDeclaration'”errors from the imports for the new chart library

  - Successfully imported the new chart library and pushed the code to the team’s GitHub

  - Created a dummy chart with hardcoded data

- What is planned to be done until the next scrum meeting?

  - Figure out how to pass input data to the new chart

  - Determine how to make the new chart adaptable to all weight-length unit pairs (kg and cm, kg and in, lbs and cm, and lbs and in)

  - Comment out all code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Tested new growth chart library imports made by team leader

  - Discussed this week’s plan with team members and what we can improve

  - Provided an update to PO

- What is planned to be done until the next scrum meeting?

  - Figure out how to pass input data to the new chart

  - Determine how to make the chart choose between unit pairs

  - Work on fixing the shading on the new chart

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Testing storing values on Table

  - Format Table

- What is planned to be done until the next scrum meeting?

  - Continue working on storing values and making sure they keep a history

  - Figure out how to feed data into table from parents input history

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Did more research in the Table that store the values for the past uses of the app

- What is planned to be done until the next scrum meeting?

  - Research more about how to change and update the database to store the values needed for the table in the grow chart

- What are the hurdles?

  - Not sure how to keep the values after the app is close

Valrie Jules:

- What was done since the last scrum meeting?

  - Cloned the GitHub repository to my local machine

- What is planned to be done until the next scrum meeting?

  - Test the import for the graph

  - Start working on the table that stores values of past uses of the app

- What are the hurdles?

  - Getting errors when trying to run Baby Feed git repository

Date: 2/22/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on determining how to pass input data to the new growth chart

  - Researched whether or not we need to modify the database to store historical growth data in the user object

- What is planned to be done until the next scrum meeting?

  - Figure out how to pass input data to the new chart

  - Determine how to make the new chart adaptable to all weight-length unit pairs (kg and cm, kg and in, lbs and cm, and lbs and in)

  - Comment out all code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Tested new growth chart library imports made by team leader

  - Discussed this week’s plan with team members and what we can improve

  - Provided an update to PO

- What is planned to be done until the next scrum meeting?

  - Figure out how to pass input data to the new chart

  - Determine how to make the chart choose between unit pairs

  - Work on fixing the shading on the new chart

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Testing storing values on Table

  - Format Table

- What is planned to be done until the next scrum meeting?

  - Continue working on storing values and making sure they keep a history

  - Figure out how to feed data into table from parents input history

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Did more research in the database change

  - Realize we did not need to change the database

  - Started looking at ways to implement the table

- What is planned to be done until the next scrum meeting?

  - Create a table that at the very least shows on screen under the grow chart

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Cloned the GitHub repository on my local machine

- What is planned to be done until the next scrum meeting?

  - Figure out how to run Baby Feed from the team GitHub repository

  - Help implement a table that displays underneath the growth chart

- What are the hurdles?

  - Getting errors when trying to run the GitHub repository on my local machine

Date: 2/23/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

- Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on determining how to pass input data to the new growth chart

  - Researched whether or not we need to modify the database to store historical growth data in the user object

- What is planned to be done until the next scrum meeting?

  - Figure out how to pass input data to the new chart

  - Determine how to make the new chart adaptable to all weight-length unit pairs (kg and cm, kg and in, lbs and cm, and lbs and in)

  - Comment out all code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with Jada, team leader to discuss approaches to resolve some of our tasks

  - Explored code to see how other growth chart was implemented

- What is planned to be done until the next scrum meeting?

  - Explored code to see how other growth chart was implemented

  - Explore ways to implement certain tasks like choosing between units and how to feed the data from the JSON files

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Testing storing values on Table

  - Format Table

- What is planned to be done until the next scrum meeting?

  - Continue working on storing values and making sure they keep a history

  - Discuss with Sergio how to feed data to table

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Started looking at ways to implement the table

- What is planned to be done until the next scrum meeting?

  - Create a table that at the very least shows on screen under the grow chart

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Cloned the GitHub repository on my local machine

- What is planned to be done until the next scrum meeting?

  - Figure out how to run Baby Feed from the team GitHub repository

  - Help implement a table that displays underneath the growth chart

- What are the hurdles?

  - Getting errors when trying to run the GitHub repository on my local machine

Date: 2/24/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on determining how to pass input data to the new growth chart

  - Researched whether or not we need to modify the database to store historical growth data in the user object

- What is planned to be done until the next scrum meeting?

  - Figure out how to pass input data to the new chart

  - Determine how to make the new chart adaptable to all weight-length unit pairs (kg and cm, kg and in, lbs and cm, and lbs and in)

  - Comment out all code related to the old chart library

  - Work on fixing the shading for the weight-length graph using the new chart library

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Worked on exploring code to come up with a plan on changing between the units in the growth chart

- What is planned to be done until the next scrum meeting?

  - Continue to explore code to find hints as to how to go about achieving certain growth chart tasks such as plotting the data

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Implement New Rows

- What is planned to be done until the next scrum meeting?

  - Accurately depict correct rows and potentially load up some data

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Created a table that can be seen at the end of the growth chart page

  - Added some dummy values to show how the table works

- What is planned to be done until the next scrum meeting?

  - See how to put the correct values on the table on how it is going to be updated

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Cloned the GitHub repository on my local machine

- What is planned to be done until the next scrum meeting?

  - Figure out how to run Baby Feed from the team GitHub repository

  - Help implement a table that displays underneath the growth chart

- What are the hurdles?

  - Getting errors when trying to run the GitHub repository on my local machine

Daily Scrum Meetings Sprint 4

Date: 3/6/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on determining how to pass input data to the new growth chart

  - Started looking into how to add the interpretation of the chart for the new chart

- What is planned to be done until the next scrum meeting?

  - Finish passing the data to the new chart

  - Determine how to make the new chart adaptable to all weight-length unit pairs (kg and cm, kg and in, lbs and cm, and lbs and in)

  - Comment out all code related to the old chart library

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Explored past semester’s code to see how they went about implementing the things we now need to implement on the new chart.

- What is planned to be done until the next scrum meeting?

  - Determine how to choose between customary and metric units in the chart.

  - Determine how to pass new data to chart.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Import AuthenticationSerivce & FFQChildren & FFQChildData into child details component

- What is planned to be done until the next scrum meeting?

  - Log History of inputs

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Review code for the implementation of the table that will contain the values that are going to be displayed in the chart

- What is planned to be done until the next scrum meeting?

  - Find mistakes in the current implementation and finish the table.

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Worked on resolving issues with running Baby Feed

- What is planned to be done until the next scrum meeting?

  - Help implement the table

- What are the hurdles?

  - Not able to run baby feed

Date: 3/7/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with PO to do sprint planning for sprint 4

  - Clarified that we can limit the units to kg/cm and lbs/in for the growth charts page

- What is planned to be done until the next scrum meeting?

  - Continue working on making the chart dynamic so that it plots the baby data entered by the user from all previous visits

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Caught up on what PO is expecting for the sprint

  - Analyzed current components on the application in order to understand what needs to be implemented next

- What is planned to be done until the next scrum meeting?

  - Continue analyzing project and come up with a plan for tasks at hand.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Met with PO

  - Clear Direction with Table

- What is planned to be done until the next scrum meeting?

  - Remove History tab and have table be dynamic

- What are the hurdles?

  - Implementing Table Dynamically

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Review code for the implementation of the table that will contain the values that are going to be displayed in the chart

- What is planned to be done until the next scrum meeting?

  - Find mistakes in the current implementation and finish the table.

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with PO to see what is expected for sprint 4

- What is planned to be done until the next scrum meeting?

  - Continue helping implement the table for baby feed

- What are the hurdles?

  - Unable to run Baby Feed GitHub repo

Date: 3/8/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on making the chart dynamic

- What is planned to be done until the next scrum meeting?

  - Continue working on making the chart dynamic so that it plots the baby data entered by the user from all previous visits

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Analyzed current components on the application in order to understand what needs to be implemented next

- What is planned to be done until the next scrum meeting?

  - Continue analyzing project and come up with a plan for tasks at hand.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Begin preparation for inserting a dynamic table

- What is planned to be done until the next scrum meeting?

  - Remove History tab and have table be dynamic

- What are the hurdles?

  - Implementing Table Dynamically

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Review the information that the PO provided yesterday and made the decision of taking away the history tab

- What is planned to be done until the next scrum meeting?

  - Find a way to add the information that is inputted from the page into the table.

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Reviewed document sent by PO to know expectations for sprint 4

  - Continued working on resolving issues with running Baby Feed

- What is planned to be done until the next scrum meeting?

  - Resolve issues running Baby Feed

  - continue helping implement the table for baby feed

- What are the hurdles?

  - Unable to run Baby Feed GitHub repo

Date: 3/9/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on making the chart dynamic

- What is planned to be done until the next scrum meeting?

  - Continue working on making the chart dynamic so that it plots the baby data entered by the user from all previous visits

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Analyzed current components on the application in order to understand what needs to be implemented next

- What is planned to be done until the next scrum meeting?

  - Continue analyzing project and come up with a plan for tasks at hand.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Begin preparation for inserting a dynamic table

- What is planned to be done until the next scrum meeting?

  - Remove History tab and have table be dynamic

- What are the hurdles?

  - Implementing Table Dynamically

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Review the information from the email we received with the links for the videos that we are posting on the Additional Resources tab

  - Tried to add the links to the existing page.

- What is planned to be done until the next scrum meeting?

  - Find a way to add the information that is inputted from the page into the table.

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Reviewed additional resources provided by the PO’s student

  - Continued working on resolving issues with running Baby Feed

- What is planned to be done until the next scrum meeting?

  - Finish resolving issues with running Baby Feed

  - Help implement links onto existing page

  - Help implement table

- What are the hurdles?

  - Unable to run Baby Feed Github Repo

Date: 3/10/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Reviewed the switch logic to determine what parts of the previous code can be leveraged and repurposed to make the new chart dynamic

- What is planned to be done until the next scrum meeting?

  - Make the chart dynamic so it will plot the baby data even as the data changes over time

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Analyzed current components on the application in order to understand what needs to be implemented next

  - Brainstormed ways in which to approach the tasks

- What is planned to be done until the next scrum meeting?

  - Continue analyzing project and come up with a plan for tasks at hand.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Begin preparation for inserting a dynamic table

- What is planned to be done until the next scrum meeting?

  - Remove History tab and have table be dynamic

- What are the hurdles?

  - Implementing Table Dynamically

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Review the information from the email we received with the links for the videos that we are posting on the Additional Resources tab

  - Tried to add the links to the existing page.

- What is planned to be done until the next scrum meeting?

  - Find a way to add the information that is inputted from the page into the table.

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Reviewed additional resources provided by the PO’s student

  - Continued working on resolving issues with running Baby Feed

- What is planned to be done until the next scrum meeting?

  - Finish resolving issues with running Baby Feed

  - Help implement links onto existing page

  - Help implement table

- What are the hurdles?

  - Unable to run Baby Feed Github Repo

Date: 3/13/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Reviewed the switch logic to determine what parts of the previous code can be leveraged and repurposed to make the new chart dynamic

- What is planned to be done until the next scrum meeting?

  - Make the chart dynamic so it will plot the baby data even as the data changes over time

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Analyzed current components on the application in order to understand what needs to be implemented next

  - Brainstormed ways in which to approach the tasks

- What is planned to be done until the next scrum meeting?

  - Continue analyzing project and come up with a plan for tasks at hand.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Begin preparation for inserting a dynamic table

- What is planned to be done until the next scrum meeting?

  - Remove History tab and have table be dynamic

- What are the hurdles?

  - Implementing Table Dynamically

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Add links to the resources page

- What is planned to be done until the next scrum meeting?

  - Make the table dynamic (able to add values from the input of the user)

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on resolving issues with running Baby Feed

- What is planned to be done until the next scrum meeting?

  - Finish resolving issues with running Baby Feed

  - Help implement links onto existing page

  - Help implement table

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repo

Date: 3/14/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Reviewed the switch logic to determine what parts of the previous code can be leveraged and repurposed to make the new chart dynamic

- What is planned to be done until the next scrum meeting?

  - Make the chart dynamic so it will plot the baby data even as the data changes over time

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Analyzed current components on the application in order to understand what needs to be implemented next

  - Brainstormed ways in which to approach the tasks

- What is planned to be done until the next scrum meeting?

  - Continue analyzing project and come up with a plan for tasks at hand.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Begin preparation for inserting a dynamic table

- What is planned to be done until the next scrum meeting?

  - Remove History tab and have table be dynamic

- What are the hurdles?

  - Implementing Table Dynamically

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Review changes made to the table component

  - Started looking for the child information in the components

- What is planned to be done until the next scrum meeting?

  - Make the table dynamic (able to add values from the input of the user)

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on resolving issues with running Baby Feed

- What is planned to be done until the next scrum meeting?

  - Finish resolving issues with running Baby Feed

  - Help implement links onto existing page

  - Help implement table

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repo

Date: 3/15/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on making the chart dynamic

- What is planned to be done until the next scrum meeting?

  - Continue making the chart dynamic

  - Work with Mariam to see what we need to change to make the units dynamic too

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Communicated with team leader on our tasks and the progress being made.

  - Reviewed document with notes on how to achieve changes to the growth chart.

  - Discussed future meeting to address the tasks.

- What is planned to be done until the next scrum meeting?

  - Continue to review notes sent in regards to the growth chart code.

  - Plan meeting time to discuss changes to code.

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Work on making Table Dynamic

- What is planned to be done until the next scrum meeting?

  - Dynamic Table in respect to baby.

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Review changes made to the table component

  - Started looking for the child information in the components

- What is planned to be done until the next scrum meeting?

  - Make the table dynamic (able to add values from the input of the user)

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Reinstall Baby Feed to see if GitHub repo works on local machine

- What is planned to be done until the next scrum meeting?

  - Finish resolving issues with running Baby Feed

  - Help implement links onto existing page

  - Help implement table

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repo

Date: 3/16/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with Mariam to sketch out the switch case logic to plot the correct percentile lines depending on the gender and units selected by the user

  - Met with Valrie to show her how to format the values for Mariam to use

  - Created a method that should pass the baby data to the chart

- What is planned to be done until the next scrum meeting?

  - Help Mariam with the switch logic if needed

  - Meet with professor to determine how to fix the code to pass the baby data to the chart

- What are the hurdles?

  - My method seems to return the data in the correct data type but when I pass it to the chart, nothing is plotted

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with team leader Jada to discuss our tasks on the growth chart and the breakthrough that she had

  - Came up with a game plan to hopefully get different units and gender implemented onto the chart before PO meeting on Tuesday

- What is planned to be done until the next scrum meeting?

  - Continue to analyze code to see why we might be getting baby data as undefined when trying to make chart dynamic

  - Advance my task on the selection and display percentiles with the different gender and units

- What are the hurdles?

  - Still stuck on why the data line for baby when trying to make chart dynamic is giving “undefined” data for the points

Christian Derisca:

- What was done since the last scrum meeting?

  - Worked with team lead to discuss where and how to pull data from the mongoDB database

- What is planned to be done until the next scrum meeting?

  - Finish the dynamic table

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Finished the implementation of the dynamic table

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues with the table not loading at when loading the page

- What are the hurdles?

  - none

Valrie Jules:

- What was done since the last scrum meeting?

  - Reinstall Baby Feed to see if GitHub repo works on local machine

  - Helped format values for Jada and Mariam

- What is planned to be done until the next scrum meeting?

  - Finish resolving issues with running Baby Feed

  - Help implement links onto existing page

  - Help implement table

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repo

Date: 3/17/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with Mariam to sketch out the switch case logic to plot the correct percentile lines depending on the gender and units selected by the user

  - Met with Valrie to show her how to format the values for Mariam to use

  - Created a method that should pass the baby data to the chart

- What is planned to be done until the next scrum meeting?

  - Help Mariam with the switch logic if needed

  - Meet with professor to determine how to fix the code to pass the baby data to the chart

- What are the hurdles?

  - My method seems to return the data in the correct data type but when I pass it to the chart, nothing is plotted

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with team leader Jada to discuss our tasks on the growth chart and the breakthrough that she had

  - Came up with a game plan to hopefully get different units and gender implemented onto the chart before PO meeting on Tuesday

- What is planned to be done until the next scrum meeting?

  - Continue to analyze code to see why we might be getting baby data as undefined when trying to make chart dynamic

  - Advance my task on the selection and display percentiles with the different gender and units

- What are the hurdles?

  - Still stuck on why the data line for baby when trying to make chart dynamic is giving “undefined” data for the points

Christian Derisca:

- What was done since the last scrum meeting?

  - Worked with team lead to discuss where and how to pull data from the mongoDB database

- What is planned to be done until the next scrum meeting?

  - Finish the dynamic table

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Tried to make the table appear without needing to input a value first

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues with the table not loading at when loading the page

- What are the hurdles?

  - none

Valrie Jules:

- What was done since the last scrum meeting?

  - Reinstall Baby Feed to see if GitHub repo works on local machine

  - format the values for Mariam to use

- What is planned to be done until the next scrum meeting?

  - Finish resolving issues with running Baby Feed

  - Help implement links onto existing page

  - Help implement table

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repo

Daily Scrum Meetings Sprint 5

Date: 3/20/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with Mariam to sketch out the switch case logic to plot the correct percentile lines depending on the gender and units selected by the user

  - Met with Valrie to show her how to format the values for Mariam to use

  - Created a method that should pass the baby data to the chart

- What is planned to be done until the next scrum meeting?

  - Help Mariam with the switch logic if needed

  - Meet with professor to determine how to fix the code to pass the baby data to the chart

- What are the hurdles?

  - My method seems to return the data in the correct data type but when I pass it to the chart, nothing is plotted

Mariam Cueto:

- What was done since the last scrum meeting?

  - Discussed errors in code related to implementing the unit  and gender changes

  - Continue to research and try different ways to achieve task

- What is planned to be done until the next scrum meeting?

  - Continue working on the units and gender task

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Format and Centering Graph

- What is planned to be done until the next scrum meeting?

  - Finish centering the graph and any additional formatting

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Made the table appear without needing to input a value first

  - Review code for the chart and tried to familiarize myself with it

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues with the values being saved incorrectly to the database.

- What are the hurdles?

  - none

Valrie Jules:

- What was done since the last scrum meeting?

  - Helped format values for Mariam

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

  - Meet with Product Owner to plan this sprint

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 3/21/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Added code to pass baby’s weight-length data to the chart so that it plots points for all data entered by the parent in previous visits

  - Created a document with a description of all the aspects of the chart’s formatting that need to be changed & shared the document with the team

  - Added logic to display the correct percentile line values depending on the baby’s gender (assuming that the parent selected kg and cm as the units)

  - Added chart title

  - Pushed all team code to production GitHub account

  - Moved chart legend to the right

  - Fixed stroke for the baby data line so that it is now displayed

- What is planned to be done until the next scrum meeting?

  - Add code for all gender-unit combos for percentile lines

  - Push team code to ffq-questionaire-web in production GitHub so it can be accessed by Azure and run from Baby Feed website

  - Try adding annotations for the percentile lines to show which percentile the line represents

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Took part in PO meeting to discuss progress and took advantage to discuss pushing to production and final repository.

  - Discussed with team what we will be working on in the following sprint to make significant progress.

  - Worked on integrating the logic for the areas of the apex chart to change depending on the gender of the baby and the units of measurement selected.

  - Updated the customary system data for boys and girls.

- What is planned to be done until the next scrum meeting?

  - Debug and continue to work on the logic for the apex chart.

  - Aid team in figuring out how to push our code changes to production.

- What are the hurdles?

  - Logic is not working as expected.

Christian Derisca:

- What was done since the last scrum meeting?

  - Attended PO Meeting to discuss current state and future state

  - Made aware of Azure Implementation to Production

- What is planned to be done until the next scrum meeting?

  - Transfer over changes to Production so that Live Baby Feed can be seen with up to date baby feed material

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Met with the PO and discussed several issues

  - Presented the new changes made to the PO

  - Review code to make changes on the name tab

- What is planned to be done until the next scrum meeting?

  - Change the tab for the name of the child into hidden and have it as a fixed value for the 1st value on the database for the children

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Helped format values for Mariam

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

  - Meet with Product Owner to plan this sprint

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 3/22/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Scheduled a meeting with Wen for Saturday to learn how to push team code to production

  - Met with Mariam to confirm her ideas for the customary system percentile line values

  - Updated the professor on our team’s progress

  - Sent video to the PO to demo the chart changes

- What is planned to be done until the next scrum meeting?

  - Start working on the chart interpretation

- What are the hurdles?

  - Don’t know how to push team code to production

Mariam Cueto:

- What was done since the last scrum meeting?

  - Reviewed the logic to implement the chart display based on the units and the gender of the baby with team leader.

  - Added and finished the logic for the customary unit system.

- What is planned to be done until the next scrum meeting?

  - Will review the code works as intended with the team lead

  - Will come up with a plan to implement the chart interpretation

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Attended PO Meeting to discuss current state and future state

  - Made aware of Azure Implementation to Production

- What is planned to be done until the next scrum meeting?

  - Transfer over changes to Production so that Live Baby Feed can be seen with up to date baby feed material

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Change the tab for the name of the child into hidden and have it as a fixed value for the 1st value on the database for the children

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with PO to plan sprint 5

  - Continued working on reinstalling Baby Feed on my local machine

  - Set up a meeting with Wen about pushing code to production

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 3/23/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Studied the current code for the interpretation of the chart to see what we can use

  - Started designing additional code for interpretation of chart

- What is planned to be done until the next scrum meeting?

  - Start adding and testing code for interpretation of chart

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Reviewed code for the branch that we were working on to make chart dynamic because it was sometimes crashing while it was working correctly other times.

  - Reviewed document created by Jada that lists the following changes that need to be made to the formatting of the chart in order to determine what I can tackle next.

- What is planned to be done until the next scrum meeting?

  - I plan on contributing to changes in the chart formatting and visuals as well as gathering research to determine the best way to achieve the interpretations desired by the PO.

- What are the hurdles?

  - NONE

Christian Derisca:

- What was done since the last scrum meeting?

  - Finish Pushing to Production Website

- What is planned to be done until the next scrum meeting?

  - Prepare for Final Delivery

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue catching possible bugs and fix some current issues

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 3/24/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Continued designing additional code for interpretation of chart

  - Prepared agenda for meeting with Wen

- What is planned to be done until the next scrum meeting?

  - Continue adding and testing code for interpretation of chart

  - Meet with Wen to learn how to push code to production

  - Push code to production

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Reviewed code for the branch that we were working on to make chart dynamic because it was sometimes crashing while it was working correctly other times.

  - Reviewed document created by Jada that lists the following changes that need to be made to the formatting of the chart in order to determine what I can tackle next.

- What is planned to be done until the next scrum meeting?

  - I plan on contributing to changes in the chart formatting and visuals as well as gathering research to determine the best way to achieve the interpretations desired by the PO.

- What are the hurdles?

  - NONE

Christian Derisca:

- What was done since the last scrum meeting?

  - Continue pushing to production

- What is planned to be done until the next scrum meeting?

  - Finish pushing production

  - Have a presentable live

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue catching possible bugs and fix some current issues

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 3/27/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Continued designing additional code for interpretation of chart

  - Prepared agenda for meeting with Wen

- What is planned to be done until the next scrum meeting?

  - Continue adding and testing code for interpretation of chart

  - Meet with Wen to learn how to push code to production

  - Push code to production

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Reviewed notes from Saturday’s meeting to work toward pushing our changes into Prod using Azure and the Prod GitHub

  - Discussed with team when we will begin the process of pushing into Prod.

  - Made changes to the error labels of the chart.

  - Tested customary unit logic on the chart.

  - Implemented logic for changes in the x-axis and y-axis labels depending on units

- What is planned to be done until the next scrum meeting?

  - Continue to work on growth chart interpretations.

  - Attempt to push our progress into Prod.

  - Plan for PO meeting.

- What are the hurdles?

  - NONE

Christian Derisca:

- What was done since the last scrum meeting?

  - Continue pushing to production

- What is planned to be done until the next scrum meeting?

  - Finish pushing production

  - Have a presentable live

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Prepare for meeting with PO

  - Continue catching possible bugs and fix some current issues

- What is planned to be done until the next scrum meeting?

  - Meet with PO.

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 3/28/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with PO to present Sprint 5 progress

  - Worked on the logic for testing whether a point lies within a quadrilateral; this is to be used to determine which section of shading the baby’s most recent data point falls within

  - Shift the chart to the right so that the y-axis and its label are visible

  - Fixed tooltip so it updates whenever the units are changed

- What is planned to be done until the next scrum meeting?

  - Finish logic to check whether a point lies within a quadrilateral

  - Look into shading issue that occurs when user switches to customary units

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with PO and reviewed meeting notes

  - Worked on a list of progress so far in the sprint and planned upcoming progress before end of sprint.

- What is planned to be done until the next scrum meeting?

  - Contribute and help Jada advance in logic for whether a point lies within a quadrilateral.

  - Research how to display the interpretation for the new data points

- What are the hurdles?

  - NONE

Christian Derisca:

- What was done since the last scrum meeting?

  - Meet with Product Owner to Review Progress

- What is planned to be done until the next scrum meeting?

  - Push to production in increments to find bugs

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Meet with PO.

  - Continue catching possible bugs and fix some current issues

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 3/29/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Continued working on the code for the chart interpretation

- What is planned to be done until the next scrum meeting?

  - Finish the code for the logic for the chart interpretation

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with PO and reviewed meeting notes

  - Worked on a list of progress so far in the sprint and planned upcoming progress before end of sprint.

- What is planned to be done until the next scrum meeting?

  - Contribute and help Jada advance in logic for whether a point lies within a quadrilateral.

  - Research how to display the interpretation for the new data points

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Pushing to production by increments

- What is planned to be done until the next scrum meeting?

  - Continue pushing to prod while looking for bugs

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue catching possible bugs and fix some current issues

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with PO about progress

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 3/30/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Continued working on the code for the chart interpretation

  - Looked into shading issue for the customary units case

- What is planned to be done until the next scrum meeting?

  - Finish the code for the logic for the chart interpretation

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with PO and reviewed meeting notes

  - Worked on a list of progress so far in the sprint and planned upcoming progress before end of sprint.

- What is planned to be done until the next scrum meeting?

  - Contribute and help Jada advance in logic for whether a point lies within a quadrilateral.

  - Research how to display the interpretation for the new data points

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Push to Production

- What is planned to be done until the next scrum meeting?

  - Continue to push to production

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue catching possible bugs and fix some current issues

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 3/31/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on code for chart interpretation

- What is planned to be done until the next scrum meeting?

  - Finish chart interpretation code

  - Start pushing to production

  - Fix weird shading issue for customary units

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with PO and reviewed meeting notes

  - Worked on a list of progress so far in the sprint and planned upcoming progress before end of sprint.

- What is planned to be done until the next scrum meeting?

  - Contribute and help Jada advance in logic for whether a point lies within a quadrilateral.

  - Research how to display the interpretation for the new data points

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Push to Production

- What is planned to be done until the next scrum meeting?

  - Continue to push to production

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Continue catching possible bugs and fix some current issues

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Daily Scrum Meetings Sprint 6

Date: 4/3/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Finished logic for chart interpretation

- What is planned to be done until the next scrum meeting?

  - Fix shading issue with customary units

  - Push code to production

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Discussed with team the goal for this sprint

  - Discussed error that we are getting with chart due to rounding.

  - Did research on how to implement the HTML for the chart interpretation

- What is planned to be done until the next scrum meeting?

  - Figure out what method is rounding that is causing error

  - Begin trying to implement HTML code for printing the interpretation message

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Push code and see if anything breaks

- What is planned to be done until the next scrum meeting?

  - Revert back if push not work by Tuesday

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on the html code for the interpretation of the chart

  - Continue catching possible bugs and fix some current issues

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on reinstalling Baby Feed on my local machine

- What is planned to be done until the next scrum meeting?

  - Complete reinstalling Baby Feed on my local machine

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 4/4/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with the PO to plan for sprint 6

  - Helped fix the issue with the chart not rendering once merged with the table code

- What is planned to be done until the next scrum meeting?

  - Push to production

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with the PO and team to do planning for sprint 6

  - Worked on fixing chart rendering issue in main branch

- What is planned to be done until the next scrum meeting?

  - Help team push code to production

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Met with PO, only focus on pushing to prod

- What is planned to be done until the next scrum meeting?

  - Push prod and final deliverable

- What are the hurdles?

  - Potential bugs when pushing to prod

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Meet with the PO.

  - Work on the html code for the interpretation of the chart

  - Continue catching possible bugs and fix some current issues

- What is planned to be done until the next scrum meeting?

  - Catch possible bugs and fix some current issues

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Met with PO to discuss planning for next sprint

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 4/5/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Started working on pushing to production

- What is planned to be done until the next scrum meeting?

  - Continue pushing to production

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Did some research on pushing to Prod process

- What is planned to be done until the next scrum meeting?

  - Contribute to pushing to prod

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Ensure smooth transition to prod

- What is planned to be done until the next scrum meeting?

  - Catch any bugs related to pushing to prod and potential roll backs

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Help with pushing to production

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued installing baby feed on local machine

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 4/6/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Started working on pushing to production

- What is planned to be done until the next scrum meeting?

  - Continue pushing to production

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Did some research on pushing to Prod process

- What is planned to be done until the next scrum meeting?

  - Contribute to pushing to prod

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Ensure smooth transition to prod

- What is planned to be done until the next scrum meeting?

  - Catch any bugs related to pushing to prod and potential roll backs

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Help with pushing to production

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Non

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued installing baby feed on local machine

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 4/7/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on pushing to production

- What is planned to be done until the next scrum meeting?

  - Continue pushing to production

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Contribute to pushing to production

- What is planned to be done until the next scrum meeting?

  - Continue contributing to production

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Ensure smooth transition to prod

- What is planned to be done until the next scrum meeting?

  - Catch any bugs related to pushing to prod and potential roll backs

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Help with pushing to production

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued installing baby feed on local machine

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 4/10/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on pushing to production

- What is planned to be done until the next scrum meeting?

  - Continue pushing to production

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Contribute to pushing to production

- What is planned to be done until the next scrum meeting?

  - Continue contributing to production

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Ensure smooth transition to prod

- What is planned to be done until the next scrum meeting?

  - Catch any bugs related to pushing to prod and potential roll backs

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Help with pushing to production

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued installing baby feed on local machine

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 4/11/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Pushed authentification, questionnaire service, food items, and user service repos to production

  - Approved Christian’s pull requests

  - Met with PO to provide updates

- What is planned to be done until the next scrum meeting?

  - Fix deployment failure errors

  - Finish pushing to production so our changes are reflected on the Baby Feed website

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with PO and discussed progress on pushing to Prod.

  - Continued to push to prod and address errors

- What is planned to be done until the next scrum meeting?

  - Continue pushing to prod

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Ensure smooth transition to prod

- What is planned to be done until the next scrum meeting?

  - Catch any bugs related to pushing to prod and potential roll backs

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Help with pushing to production

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued installing baby feed on local machine

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 4/12/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Reached out to Wen for help resolving the deployment failure issues in Azure

- What is planned to be done until the next scrum meeting?

  - Resolve the deployment failure errors

- What are the hurdles?

  - Waiting for a response from Wen

Mariam Cueto:

- What was done since the last scrum meeting?

  - The team reached out to Wenjia to see if he may be able to help us address the deployment errors we have encountered, waiting for a response.

- What is planned to be done until the next scrum meeting?

  - Continue to work toward the deployment to Production

- What are the hurdles?

  - Still need to address errors that we are encountering

Christian Derisca:

- What was done since the last scrum meeting?

  - Attempt to hot fix deployment error

- What is planned to be done until the next scrum meeting?

  - Meet up with Wenjia to discuss deployment error

- What are the hurdles?

  - Deployment error

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Help with pushing to production

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued installing baby feed on local machine

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 4/13/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Started my poster for the showcase

- What is planned to be done until the next scrum meeting?

  - Fix the Azure deployment error

  - Finish my poster for the showcase

- What are the hurdles?

  - Waiting for help from Wen to fix the deployment error

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continued working toward pushing to prod and waiting for response from Wen

- What is planned to be done until the next scrum meeting?

  - Continue working toward pushing to prod

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Push to production and meet with Wen

- What is planned to be done until the next scrum meeting?

  - Fix deployment error

- What are the hurdles?

  - Deployment error

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Help with pushing to production

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued installing baby feed on local machine

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Date: 4/14/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on my poster for the showcase

- What is planned to be done until the next scrum meeting?

  - Finish my poster for the showcase

  - Resolve the Azure deployment failure error

  - Work on the videos for the final deliverable

- What are the hurdles?

  - Still waiting for a response from Wen

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continued working toward pushing to prod and waiting for response from We

- What is planned to be done until the next scrum meeting?

  - Continue working toward pushing to prod

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Start finalizing poster

  - Continue pushing to production

- What is planned to be done until the next scrum meeting?

  - Finalize poster

- What are the hurdles?

  - N/A

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Help with pushing to production

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued installing baby feed on local machine

- What is planned to be done until the next scrum meeting?

  - Help with pushing to production

- What are the hurdles?

  - Unable to run Baby Feed GitHub Repository

Daily Scrum Meetings Sprint 7

Date: 4/17/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with Wen and Christian to resolve remaining Azure deployment error

  - Resolved all remaining deployment errors and successfully pushed code to production

  - Finished my poster for the final showcase

  - Submitted weekly team health report and participation evaluations

- What is planned to be done until the next scrum meeting?

  - Work on videos and slides for final deliverable

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Pushing to Prod was finished

  - Worked on and completed my poster for the Showcase

- What is planned to be done until the next scrum meeting?

  - Work on presentation content and PowerPoint design

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Finished pushing to prod

- What is planned to be done until the next scrum meeting?

  - Resolve any errors that occurred with pushing to prod

  - Work on deliverables.

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on the various parts needed for the presentation on Friday

- What is planned to be done until the next scrum meeting?

  - Continue working on the various parts needed for the presentation on Friday

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Start working on poster

- What is planned to be done until the next scrum meeting?

  - Finalize poster

  - Work on demo/introduction video

- What are the hurdles?

  - none

Date: 4/18/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Met with PO for final planning meeting

  - Worked on Powerpoint presentation to prepare to record introduction video

- What is planned to be done until the next scrum meeting?

  - Finish Powerpoint presentation

  - Record introduction video

  - Submit videos and posters for team

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Worked on PowerPoint presentation

  - Took part in PO meeting for final updates before showcase

- What is planned to be done until the next scrum meeting?

  - Record presentation with team and wrap up more deliverables

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Finished and submitted posters.

  - PO meeting for final updates.

- What is planned to be done until the next scrum meeting?

  - Finish Final Deliverables

    - Demo Video

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Meet with the PO

  - Work on the various parts needed for the presentation on Friday

- What is planned to be done until the next scrum meeting?

  - Continue working on the various parts needed for the presentation on Friday

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Finished poster for showcase

- What is planned to be done until the next scrum meeting?

  - Work on deliverables

- What are the hurdles?

  - none

Date: 4/19/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Fixed shading issue for customary units graphs

  - Prepared documents for the team Showcase deliverable

- What is planned to be done until the next scrum meeting?

  - Work on project documentation

  - Prepare for showcase

  - Push customary units fix to production

  - Fix chart/table error in production

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Met with team members to add to Showcase Presentation slides

  - Helped brainstorm to solve glitch in the growth chart

- What is planned to be done until the next scrum meeting?

  - Continue to work on final documentations

  - Prepare for showcase

  - Help fix chart/table error in Prod

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Work on demo presentation

- What is planned to be done until the next scrum meeting?

  - Prepare for showcase

  - Continue pushing to production any lingering errors

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on the various parts needed for the presentation on Friday

  - Complete the power point presentation for Baby Feed v11.0

- What is planned to be done until the next scrum meeting?

  - Continue working on the various parts needed for the presentation on Friday

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Finished demo video with teammate

- What is planned to be done until the next scrum meeting?

  - Work on deliverables

  - Prepare for showcase

- What are the hurdles?

  - none

Date: 4/20/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Pushed the changes to fix the shading error for the customary units chart

  - Prepared for final showcase

- What is planned to be done until the next scrum meeting?

  - Work on final deliverable

  - Fix database error on production website

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Reviewed online posting of our project

  - Prepared for showcase

- What is planned to be done until the next scrum meeting?

  - Take part in showcase

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Prepare for Showcase

  - Help Jada Push remaining bits to Prod

- What is planned to be done until the next scrum meeting?

  - Take part in showcase

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on the various parts needed for the presentation

  - Prepare for presentation

- What is planned to be done until the next scrum meeting?

  - Present

  - Work on final documentation

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Prepared for showcase

- What is planned to be done until the next scrum meeting?

  - Work on deliverables

- What are the hurdles?

  - none

Date: 4/21/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Presented at the final showcase

- What is planned to be done until the next scrum meeting?

  - Continue working on the final deliverable

  - Push newest changes to production

  - Fix database issue in production pipeline

- What are the hurdles?

  - None

Mariam Cueto:

- What was done since the last scrum meeting?

  - Presented at Showcase

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables and finish pushing to prod

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Presented at Showcase

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables

  - Shortcoming Wishlist

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Present at the showcase event

- What is planned to be done until the next scrum meeting?

  - Work on final documentation and other deliverables

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Presented at the showcase

- What is planned to be done until the next scrum meeting?

  - Work on deliverables

- What are the hurdles?

  - none

Date: 4/24/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Submitted weekly team health report

  - Submitted weekly team participation evaluations

  - Updated PO on status of database issue and contacted Wen for help

- What is planned to be done until the next scrum meeting?

  - Work on adding Sprint Planning and Sprint Review meeting notes to final deliverable documentation

  - Identify which UML diagrams need to be added to final deliverable documentation

  - Start planning content for shortlist/wishlist and installation videos

- What are the hurdles?

  - Having trouble locating the database in the production pipeline

Mariam Cueto:

- What was done since the last scrum meeting?

  - Submitted survey for individual evaluation

  - Discussed issue with are having with deployment

- What is planned to be done until the next scrum meeting?

  - Contribute to final deliverables

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Presented at Showcase

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables

  - Shortcoming Wishlist

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on final documentation and other deliverables

  - Discuss and try to solve the database issues

- What is planned to be done until the next scrum meeting?

  - Work on final documentation and other deliverables

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on the deliverables

- What is planned to be done until the next scrum meeting?

  - finish deliverables

- What are the hurdles?

  - none

Date: 4/25/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on adding the sprint planning and sprint review meeting notes to the final deliverable document

- What is planned to be done until the next scrum meeting?

  - Continue incorporating the sprint planning and sprint review meeting notes into the final deliverable document

  - Create and add UML diagrams for new features to the final deliverable document

- What are the hurdles?

  - Need help locating the database file in the production pipeline (pending help from Wen)

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continue attempting to fix deployment issues

  - Meeting with product owner to discuss progress with deployment

- What is planned to be done until the next scrum meeting?

  - Continue attempting to deploy successfully

- What are the hurdles?

  - Struggling to locate Prod database in order to fix the issue in the deployment

Christian Derisca:

- What was done since the last scrum meeting?

  - Meet with PO

- What is planned to be done until the next scrum meeting?

  - Work on Prod Bug

- What are the hurdles?

  - Table not saving values

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on final documentation and other deliverables

  - Discuss and try to solve the database issues

  - Meet with PO

- What is planned to be done until the next scrum meeting?

  - Work on final documentation and other deliverables

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on the deliverables

- What is planned to be done until the next scrum meeting?

  - finish deliverables

- What are the hurdles?

  - none

I’m Date: 4/26/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on final deliverable document

  - Discussed database issues with PO, Wen and team

- What is planned to be done until the next scrum meeting?

  - Resolve database access issues

  - Finish final deliverable document

  - Record wishlist and installation videos

- What are the hurdles?

  - Struggling to resolve the database access issues that are preventing the chart and table from saving data to and loading data from the database

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continue working on fixing the error in deployment

- What is planned to be done until the next scrum meeting?

  - Continue working on fixing the error in deployment

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Investigate why the table is not saving values

- What is planned to be done until the next scrum meeting?

  - Find a possible solution for input values to be saved into MongoDB

  - Work on final documentation as well as deliverables.

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on final documentation and other deliverables

  - Discuss and try to solve the database issues

- What is planned to be done until the next scrum meeting?

  - Work on final documentation and other deliverables

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on the deliverables

- What is planned to be done until the next scrum meeting?

  - finish deliverables

- What are the hurdles?

  - none

I’m Date: 4/27/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Worked on final deliverable document

  - Discussed database issues with team

- What is planned to be done until the next scrum meeting?

  - Fix database access issues

  - Complete final deliverable document

  - Record wishlist and installation videos

- What are the hurdles?

  - Struggling to resolve the database access issues that are preventing the chart and table from saving data to and loading data from the database

Mariam Cueto:

- What was done since the last scrum meeting?

  - Continue working on fixing the error in deployment

- What is planned to be done until the next scrum meeting?

  - Continue working on fixing the error in deployment

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Work on fixing table / database prod issues

- What is planned to be done until the next scrum meeting?

  - Final Documentation

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on final documentation and other deliverables

  - Discuss and try to solve the database issues

- What is planned to be done until the next scrum meeting?

  - Work on final documentation and other deliverables

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on the deliverables

- What is planned to be done until the next scrum meeting?

  - finish deliverables

- What are the hurdles?

  - none

I’m Date: 4/28/2023

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules

Start time: 9 pm

End time: 10 pm

Jada Wilson (Team Lead):

- What was done since the last scrum meeting?

  - Continued working on trying to fix the database errors

  - Fixed the schema in the database

  - Worked on the final deliverable document

- What is planned to be done until the next scrum meeting?

  - Continue working on the final deliverable document

  - Record the wish list and installation videos

- What are the hurdles?

  - Still unsure how to resolve the data retrieval problem on the website

Mariam Cueto:

- What was done since the last scrum meeting?

  - Analyzed the DB and how to debug deployment application

  - Brainstormed cause behind some errors

- What is planned to be done until the next scrum meeting?

  - Continue to working to debug and hopefully get it working successfully

- What are the hurdles?

  - None

Christian Derisca:

- What was done since the last scrum meeting?

  - Figure out why the table works sometimes and then not the next.

- What is planned to be done until the next scrum meeting?

  - Push Jada’s recent changes into deployment again with new fixes

  - Work on Deliverables.

- What are the hurdles?

  - None

Sergio Fernandez:

- What was done since the last scrum meeting?

  - Work on final documentation and other deliverables

  - Discuss and try to solve the database issues

- What is planned to be done until the next scrum meeting?

  - Work on final documentation and other deliverables

- What are the hurdles?

  - None

Valrie Jules:

- What was done since the last scrum meeting?

  - Continued working on the deliverables

- What is planned to be done until the next scrum meeting?

  - Finish deliverables

- What are the hurdles?

  - None