Sprint 1 Planning Meeting:

Sprint Planning Meeting Minutes 1/17/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Project Set Up

  - Install Baby Feed on our local computers

  - Make sure we can run everything locally

  - Become familiar with project tools (Trello, Angular, HTML, CSS)

- User Story 2: Explore Current Baby Feed Features

  - Review all the features that were implemented in previous semesters (could explore FFQ, tracking, etc. to see how Baby Feed works)

- User Story 3: Growth Chart Shading

  - Start working on adding the green, yellow, and red shading to the growth chart to indicate whether the baby is growing adequately

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

  - User Story 3: Growth Chart Shading

- Mariam Cueto

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

- Christian Derisca

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

- Sergio Fernandez

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

- Valrie Jules

  - User Story 1: Project Set Up

  - User Story 2: Explore Current Baby Feed Features

Sprint 2 Planning Meeting

Sprint Planning Meeting Minutes 1/31/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Project Set Up (3 story points)

  - Resolve remaining login error for member who still cannot get into Baby Feed

  - Add all JSON files to MongoDB

  - Switch to using the updated Baby Feed code from last semester

- User Story 2: Become Familiar with Project Tools (7 story points)

  - Watch Angular videos (sections 1 - 4)

  - Get familiar with the current code for the weight-length graph

- User Story 3: Fix Percentile Lines in Weight-Length Graph (4 story points)

  - Check that the percentile lines are correct for the length-weight graph in accordance with the Excel sheet provided by the PO

  - Make all the percentile lines black

  - Make the dots big enough to see which colored section the baby is in

- User Story 4: Fix Shading in Weight-Length Graph (6 story points)

  - Add the green, yellow and red shading (no white in the background)

  - Limit the red section according to the +2 boundary discussed with the PO

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 4: Fix Shading in Weight-Length Graph

- Mariam Cueto

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 3: Fix Percentile Lines in Weight-Length Graph

- Christian Derisca

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 4: Fix Shading in Weight-Length Graph

- Sergio Fernandez

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 3: Fix Percentile Lines in Weight-Length Graph

- Valrie Jules

  - User Story 1: Project Set Up

  - User Story 2: Become Familiar with Project Tools

  - User Story 4: Fix Shading in Weight-Length Graph

Sprint 3 Planning Meeting

Sprint Planning Meeting Minutes 2/14/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Create the Table with History of Baby’s Weight-Length Data (5 story points)

  - Create the table

  - Should store and display the data (weight, length, date) for the most recent visit

  - Should store and display the data from previous visits

- User Story 2: Import New Chart Library (5 story points)

  - Add the necessary code to access the Apex Charts library

  - Fix the errors we are currently experiencing when trying to run Baby Feed with the imports

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 2: Import New Chart Library

- Mariam Cueto

  - User Story 2: Import New Chart Library

- Christian Derisca

  - User Story 1: Create the Table with History of Baby’s Weight-Length Data

- Sergio Fernandez

  - User Story 1: Create the Table with History of Baby’s Weight-Length Data

- Valrie Jules

  - User Story 1: Create the Table with History of Baby’s Weight-Length Data

Sprint 4 Planning Meeting

Sprint Planning Meeting Minutes 3/6/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Display Baby Data in Table (5 story points)

  - Should store and display the data (weight, length, date) for the most recent visit

  - Should store and display the data from previous visits

- User Story 2: Pass Data to New Chart (5 story points)

  - Pass the baby’s data from all previous visits to allow new chart to plot the line showing the baby’s growth

- User Story 3: Make New Chart Adaptable to Units Chosen by User (5 story points)

  - Set up switch logic for chart to adjust x and y axis values in accordance with the weight and length units selected by the user

- User Story 4: Add Interpretation of the Weight-Length Chart (5 story points)

  - Add code to determine which region of the chart the baby is in

  - Incorporate switch logic to select the message that corresponds to that region

  - Display a message under the chart to explain what region of the chart the baby is in and what this means for the baby’s health

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 2: Pass Data to New Chart

  - User Story 4: Add Interpretation of the Weight-Length Chart

- Mariam Cueto

  - User Story 3: Make New Chart Adaptable to Units Chosen by User

- Christian Derisca

  - User Story 1: Display Baby Data in Table

- Sergio Fernandez

  - User Story 1: Display Baby Data in Table

- Valrie Jules

  - User Story 1: Display Baby Data in Table

Sprint 5 Planning Meeting

Sprint Planning Meeting Minutes 3/20/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Push changes to production (5 story points)

  - ASAP: Push changes to production using Baby Feed GitHub repository (email Wenjia to make sure that what Mariam suggested is the correct way)

- User Story 2: Pass Data to New Chart (5 story points)

  - Pass the baby’s data from all previous visits to allow new chart to plot the line showing the baby’s growth

  - Will send the video of the weight/length chart being dynamic

- User Story 3: Removing children from choices (5 story points)

  - Removing the different children, only 1 child at a time (will hide the name of child for now)

- User Story 4: Add Interpretation of the Weight-Length Chart (5 story points)

  - Add code to determine which region of the chart the baby is in

  - Incorporate switch logic to select the message that corresponds to that region

  - Display a message under the chart to explain what region of the chart the baby is in and what this means for the baby’s health

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 2: Pass Data to New Chart

  - User Story 4: Add Interpretation of the Weight-Length Chart

- Mariam Cueto

  - User Story 2: Pass Data to New Chart

  - User Story 4: Add Interpretation of the Weight-Length Chart

- Christian Derisca

  - User Story 1: Push changes to production

- Sergio Fernandez

  - User Story 3: Removing children from choices

- Valrie Jules

  - User Story 4: Add Interpretation of the Weight-Length Chart

Sprint 6 Planning Meeting

Sprint Planning Meeting Minutes 4/3/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Push changes to production (5 story points)

  - ASAP: Push changes to production using Baby Feed GitHub repository

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 1

- Mariam Cueto

  - User Story 1

- Christian Derisca

  - User Story 1

- Sergio Fernandez

  - User Story 1

- Valrie Jules

  - User Story 1

Sprint 7 Planning Meeting

Sprint Planning Meeting Minutes 4/18/2023

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Prepare for Final Showcase (5 story points)

  - Create posters to showcase each team member’s contributions

  - Record introduction and demo videos

  - Design Powerpoint slides to present the project

- User Story 2: Prepare Documents for Final Deliverable (5 story points)

  - Create project documentation

  - Record human actor, installation, and shortcomings wishlist videos

- User Story 3: Resolve Chart/Table Appearance Issue on Production Website (3 story points)

  - Alter production database so that the chart and table can be displayed on production website

The team members indicated their willingness to work on the following user stories.

- Jada Wilson

  - User Story 1

  - User Story 2

  - User Story 3

- Mariam Cueto

  - User Story 1

  - User Story 2

- Christian Derisca

  - User Story 1

  - User Story 2

- Sergio Fernandez

  - User Story 1

  - User Story 2

  - User Story 3

- Valrie Jules

  - User Story 1

  - User Story 2