Sprint Retrospective Sprint 1

Sprint Retrospective Meeting Minutes

Project: Baby Feed

Attendees:  Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We worked as much as we had expected but some tasks took longer than the time we had budgeted for them and this kept us from getting to work on the other user stories we thought we would complete

- Did we do a good job estimating the points (time required) for each user story?

  - We significantly underestimated how long it would take to set up Baby Feed on our local machines which hindered us from completing the other user stories we had planned to do

- Could do a slightly better job of keeping everyone updated on our individual progress by having everyone interact with the Trello board

- Did each team member work as scheduled?

  - Yes

What went right?

- We communicated very well

- We helped each other whenever issues came up

- Stayed on top of due dates for scrum ceremony documents

How to address the issues in the next sprint?

- How to improve the process?

  - Will spend another week getting familiar with Angular and the code written by students in previous semesters to establish a strong foundation before we start implementing our own changes

  - Have everyone engage with the Trello board and use it to indicate when they have started and completed tasks

- How to improve the product?

  - Implement suggested changes to the growth chart in the next sprint

Sprint Retrospective Sprint 2

Sprint Retrospective Meeting Minutes

Project: Baby Feed

Attendees:  Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Unforeseen obstacle of time spent importing the new chart library

- Did we do a good job estimating the points (time required) for each user story?

  - Taking a lot longer to fix the lines and shading in the chart because we did not expect that the chart library used by previous teams would not be capable of such functionality

  - Unforeseen obstacle of time spent importing the new chart library

- Did each team member work as scheduled?

  - Yes

What went right?

- Great team communication

- Good management of project versions by using GitHub

- Finally fixed the set up errors that one team member was experiencing

How to address the issues in the next sprint?

- How to improve the process?

  - Should break the import new chart library task into several smaller tasks that multiple people can work on simultaneously to speed up the process

- How to improve the product?

  - Import new chart library so we can incorporate the changes the PO wants for the weight-length chart

Sprint Retrospective Sprint 3

Sprint Retrospective Meeting Minutes

Project: Baby Feed

Attendees:  Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Improved team communication and teamwork which led to more progress

- Good management of project versions by using GitHub

- Finally imported the new chart library

How to address the issues in the next sprint?

- How to improve the process?

  - Continue working in two subteams to maximize progress and catch up

- How to improve the product?

  - Pass data to the new chart

  - Complete the table that displays all of the baby’s data from the current and previous visits to the website

Sprint Retrospective Sprint 4

Sprint Retrospective Meeting Minutes

Project: Baby Feed

Attendees:  Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Unforeseen obstacle of time spent passing new data into chart

- Did we do a good job estimating the points (time required) for each user story?

  - Taking a lot longer to pass new data into chart and making new chart adaptable to units chosen by user because obstacles arose.

  - Adding interpretation of the Weight-Length Chart cannot be done until the baby data is passed to the chart

- Did each team member work as scheduled?

  - We weren’t able to work that much during the first week because we had midterms

  - During the second week, we worked much more

What went right?

- Improved team communication and teamwork which led to more progress

- Good management of project versions by using GitHub

- Finally finished displaying baby data in table and completing the extra resources page

How to address the issues in the next sprint?

- How to improve the process?

  - Continue working in two subteams to maximize progress and catch up

  - Meet with the professor for technical assistance

  - Seek help earlier

  - Work together when we get stuck

- How to improve the product?

  - Pass the baby’s data from all previous visits to allow new chart to plot the line showing the baby’s growth

  - Set up switch logic for chart to adjust x and y axis values in accordance with the weight and length units selected by the user

  - Add code to determine which region of the chart the baby is in so we can display the chart interpretation

Sprint Retrospective Sprint 5

Sprint Retrospective Meeting Minutes

Project: Baby Feed

Attendees:  Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Unforeseen obstacle of possible bugs

    - According to Wen, there could be lots of bugs in the code since the previous team did not push to production (code has not been updated in a year)

    - So, we must 1) find all files that have been changed in the past two semesters, and 2) push each of those files one-by-one to see if they contain bugs

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Did a good job of splitting up the tasks to divide and conquer

- Asked each other for help when needed and met together to work through the logic and resolve errors

How to address the issues in the next sprint?

- How to improve the process?

  - Continue working in two sub teams to maximize progress and finish as much as possible in the last sprint of development

  - Continue to work together when we get stuck

  - Spend more time working on the project to finish all outstanding tasks in the last sprint of development

- How to improve the product?

  - Fix rounding issue with chart interpretation

  - Fix remaining chart format issues

  - Push to production so that users can access new updates through the website

Sprint Retrospective Sprint 6

Sprint Retrospective Meeting Minutes

Project: Baby Feed

Attendees:  Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we were able to push all the code to production in GitHub

  - But, we encountered a deployment failure error in Azure and consulted Wenjia for help

  - Wenjia has never seen this error before and we weren’t able to find a solutionn on the internet

  - So, we are still waiting for help from Wenjia as he investigates the error further

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Did a good job of splitting up the tasks to divide and conquer

- Asked each other for help when needed and met together to work through the logic and resolve errors

- Were able to push all code to production through GitHub

- Were able to resolve all bugs that initially caused the pull requests to fail Azure checks in GitHub

How to address the issues in the next sprint?

- How to improve the process?

  - Continue working in two sub teams to maximize progress and finish as much as possible in the last sprint of development

  - Continue to work together when we get stuck

  - Get more help from Wenjia to resolve the Azure deployment failure error

- How to improve the product?

  - Resolve the Azure deployment failure error so that all of the new updates are reflected on the website and can be seen by users

Sprint Retrospective Sprint 7

Sprint Retrospective Meeting Minutes

Project: Baby Feed

Attendees:  Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes

  - But, we encountered some data retrieval issues and discovered that the format of the production database did not match that of our local database

  - Due to a lack of time, we were unable to resolve the issue before the end of the semester

- Did we do a good job estimating the points (time required) for each user story?

  - Yes

- Did each team member work as scheduled?

  - Yes

What went right?

- Did a good job of splitting up the tasks to divide and conquer

- Asked each other for help when needed and met together to work through the logic and resolve errors

How to address the issues in the next sprint?

- How to improve the process?

  - We don’t have another sprint

- How to improve the product?

  - Resolve the data retrieval issues so that 1) the chart and table data persists throughout sessions and 2) the chart and table load correctly on the website