Sprint 1 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners.

- User Story 1: Project Set Up

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 2: Explore Current Baby Feed Features

  - We experienced several issues during the set-up process which delayed our progress and prevented us from getting a chance to learn Angular and explore the current Baby Feed features

- User Story 3: Growth Chart Shading

  - Set-up process took much longer than expected and kept us from getting around to the growth chart

Sprint 2 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 1: Project Set Up

- User Story 2: Become Familiar with Project Tools

- User Story 5: Get Everyone to Run Baby Feed Successfully

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 3: Fix Percentile Lines in Weight-Length Graph

  - Discovered that the chart library used by previous teams is not capable of creating the chart the PO envisions

  - Still working on importing the new chart library so our project can access the new library’s functions

  - Will create a user story focused on importing the new chart library

- User Story 4: Fix Shading in Weight-Length Graph

  - Discovered that the chart library used by previous teams is not capable of creating the chart the PO envisions

  - Still working on importing the new chart library so our project can access the new library’s functions

  - Will create a user story focused on importing the new chart library

Sprint 3 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 1: Create the Table with History of Baby’s Weight-Length Data (5 story points)

- User Story 2: Import New Chart Library (5 story points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 3: Pass Input Data to New Chart (5 story points)

  - Alter the code to pass the input data for child’s weight-length to the new chart so the baby’s measurements can be graphed on the chart

  - Add code to make the chart able to adjust to the different possible weight-length unit pairs (kg and in, kg and cm, lbs and in, and lbs and cm)

Sprint 4 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 1: Display Baby Data in Table (5 story points)

- User Story 5: Create Extra Resources Page with Links to Helpful Videos

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 2: Pass Data to New Chart (5 story points)

  - Pass the baby’s data from all previous visits to allow new chart to plot the line showing the baby’s growth

- User Story 3: Make New Chart Adaptable to Units Chosen by User (5 story points)

  - Set up switch logic for chart to adjust x and y axis values in accordance with the weight and length units selected by the user

- User Story 4: Add Interpretation of the Weight-Length Chart (5 story points)

  - Add code to determine which region of the chart the baby is in

  - Incorporate switch logic to select the message that corresponds to that region

  - Display a message under the chart to explain what region of the chart the baby is in and what this means for the baby’s health

Sprint 5 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story 2: Pass Data to New Chart (5 story points)

  - Pass the baby’s data from all previous visits to allow new chart to plot the line showing the baby’s growth

  - Will send the video of the weight/length chart being dynamic

- User Story 3: Removing children from choices (5 story points)

  - Removing the different children, only 1 child at a time (will hide the name of child for now)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 1: Push changes to production (5 story points)

  - ASAP: Push changes to production using Baby Feed GitHub repository (email Wenjia to make sure that what Mariam suggested is the correct way)

- User Story 4: Add Interpretation of the Weight-Length Chart (5 story points)

  - Add code to determine which region of the chart the baby is in

  - Incorporate switch logic to select the message that corresponds to that region

  - Display a message under the chart to explain what region of the chart the baby is in and what this means for the baby’s health

Sprint 6 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 1: Push changes to production (5 story points)

  - ASAP: Push changes to production using Baby Feed GitHub repository

    - Meeting with Wenjia on Monday to resolve the Azure deployment failure error

Sprint 7 Review Meeting

Review Meeting Minutes

Project: Baby Feed

Attendees: Jada Wilson, Mariam Cueto, Christian Derisca, Sergio Fernandez, Valrie Jules, Alayne Gatto (PhD Student), Cristina Palacios (PO)

Start time: 4 pm

End time: 5 pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story 1: Prepare for Final Showcase (5 story points)

- User Story 2: Prepare Documents for Final Deliverable (5 story points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 3: Resolve Chart/Table Appearance Issue on Production Website (3 story points)